ENGINEERING EXECUTION PACK

# ReservEdge

Engineering Kickoff Pack

From approved specification to a tested vertical slice.

IMMEDIATE OBJECTIVE Complete Foundation Sprint WP-01 through WP-04 and demonstrate the cloud-neutral airport-parking flow locally by August 17, 2026.

| CONTROL | VALUE |
| --- | --- |
| Source of truth | Registered v1.0 documents until Product Owner approves v1.1 replacements; Intent-first freeze is DEFINITION_GATE.md |
| Operating model | User = Product Owner • Codex = Project Manager / reviewer • Cursor = Implementation engine |
| Current phase | Foundation Sprint / Delivery Gate G0 |
| First competition gate | Google All Things Agentic — August 31, 2026 |
| Change policy | Privacy, approvals, schemas, isolation, or gate scope changes require an ADR and Product Owner decision |
| v1.1 amendment | 1 September 2026 Intent-first candidate. Does not activate COMP-G1-06 or authorize product-code changes. |

Version 1.1  •  Issued 1 September 2026  •  Status: CHANGE-CONTROL CANDIDATE — v1.0 remains registered until Product Owner replacement approval

# 1. Kickoff decision and success condition

Ideation remains closed for the original airport-parking vertical slice, which is already implemented through COMP-G1-05. Version 1.1 records the accepted Intent-first product model. COMP-G1-06 implementation is blocked until Product Owner activates that work order. Do not treat this kickoff amendment as activation, a native-mobile selection, or durable persistence work.

G0 SUCCESS Foundation G0 remains the parking PurchaseIntent slice already delivered. Intent-first work is a later activated work order. A4 remains authorization, not Booking confirmation. Historical 17 August 2026 wording (context only, not current acceptance): A typed JFK parking requirement produces a confirmed, minimized Purchase Intent; three isolated simulated suppliers return valid offers; the ranking engine recommends one; two distinct approvals culminate in exactly one signed SIMULATED authorization receipt.

## 1.1 Objectives for this pack

Convert the product/technical specification into an ordered backlog with dependencies and acceptance evidence.

Define how Cursor receives work, what it may decide, and what it must return.

Establish Definition of Ready, Definition of Done, review gates, branching, testing, and status cadence.

Make the first implementation package executable without additional product interpretation.

Surface decisions and risks early enough to protect the August 31, September 14, and September 30 gates.

## 1.2 Project invariants

## 1.2.1 Intent-first supersessions (v1.1)

Public product name is ReservEdge; itaa_* internal namespaces remain unchanged unless a later migration is approved.

Parent object is Intent, not Booking and not PurchaseIntent. Hierarchy: Intent → Conversation + Plan → Booking Tasks → Requirements/PurchaseIntents → Offers/Recommendations → Selection → Authorization → confirmed Booking → Cost Ledger.

Conversation is the primary intake, clarification, modification, and continuity surface, and is not the authoritative decision record.

Architecture is multi-domain; current real implementation is airport-parking-first. Rental and entertainment remain simulated/design fixtures until separately approved.

Preferences never enter aggregator queries, A2 envelopes, or supplier payloads. A4 is not a Booking. Simulation terminates at authorized_simulated and never claims inventory, payment, supplier contact, or a Booking.

scoreMicros is internal. Buyer-facing offers use qualitative fit only.

Current backend durability is unsupported. Responsive web is the approved mobile surface. No native-mobile framework is selected in this change.

Accepted freeze: docs/design/proposals/intent-first-2026-08-31/DEFINITION_GATE.md. Do not reopen those decisions here.

| Invariant | Operational rule |
| --- | --- |
| Buyer-data ownership | Raw context and preference evidence remain in Layer 1; supplier envelopes are schema-minimized. |
| Minimum disclosure | A user sees and approves the exact serialized payload hash before dispatch. |
| Supplier isolation | Each supplier receives a distinct token, prompt/context, partition, and response channel. |
| Human authority | Requirement confirmation, Purchase Intent dispatch, offer acceptance, and transaction authorization remain explicit transitions. |
| Simulation honesty | MVP suppliers and authorization are labeled SIMULATED in contracts, UI, logs, tests, and demos. |
| Cloud-neutral core | No Google/AWS SDK type, model name, database type, or runtime concern crosses into domain/application packages. |
| Deterministic governance | Models may extract or explain; code owns policy, state transitions, eligibility, ranking, approvals, money, and idempotency. |

## 1.3 Gate calendar

| Gate | Date | Exit proof |
| --- | --- | --- |
| G0 Foundation | Aug 17 | Local deterministic golden path and full domain test suite |
| G1 Google | Aug 31 | Google ADK/Gemini/Cloud adapter, deployed web demo, submission package |
| G2 AWS | Sep 14 | Strands/Bedrock/AgentCore adapter, hardened workflow, observability and governance evidence |
| G3 Mobile | Sep 30 | Responsive web mobile evidence; Share to ReservEdge / RevenueCat / native store remain later G3 productization and are not selected. Historical/internal label: Share-to-ITAA. |

# 2. Team operating model

## 2.1 Roles and decision rights

| Role | Accountability | May decide | Must escalate |
| --- | --- | --- | --- |
| Product Owner (user) | Vision, priority, scope, accounts/budget, final acceptance | Product tradeoffs, release platform, spend, external commitments | Conflicts with locked principles or competition eligibility |
| Project Manager / reviewer (Codex) | Backlog, requirements, sequencing, reviews, risks, acceptance, gate readiness | Work-package decomposition, rework, test evidence sufficiency | Material scope/date change; external access or consequential action |
| Implementation engine (Cursor) | Code, tests, migrations, docs, local evidence within assigned package | Local implementation details consistent with architecture | Ambiguous acceptance, new dependency/service, schema/trust-boundary change |
| Automated CI | Repeatable quality and security checks | Pass/fail only | Any exception requires recorded approval |

## 2.2 RACI for recurring activities

| Activity | Product Owner | Codex PM | Cursor | CI |
| --- | --- | --- | --- | --- |
| Prioritize backlog | A | R/C | I | I |
| Clarify acceptance | C/A | R | C | I |
| Implement package | I | C | R/A | C |
| Review architecture/privacy | I | R/A | C | C |
| Run tests and provide evidence | I | A | R | R |
| Accept/reject package | A | R | I | C |
| Competition submission | A/R | R | C | C |
| External account, payment, publishing | A/R | C | I | I |

R = responsible; A = accountable; C = consulted; I = informed.

## 2.3 Working cadence

| Cadence | Artifact | Rule |
| --- | --- | --- |
| Per work package | Cursor completion report + diff/commit + test evidence | No next package until accepted or explicitly overlapped by PM |
| Daily during gates | Compact status: done / next / blockers / risks / decision needed | Report outcomes, not activity volume |
| Every 2–3 days | Risk and milestone review | Reforecast dates; cut optional scope before mandatory controls |
| Before merge | PM technical/privacy review | No unresolved critical/high issue; acceptance trace complete |
| Gate minus 72 hours | Feature freeze | Only release blockers, evidence, demo, and submission work |
| Gate minus 24 hours | Submission audit | Rules, links, credentials, video, deployment, backup recording |

# 3. Recommended implementation baseline

STACK DECISION Use Python for the canonical backend and both agent adapters; use typed JSON/OpenAPI contracts to connect the React web UI. Responsive web is the approved mobile surface. React Native / Expo / other native stacks are not selected in this change.

## 3.1 Default stack

| Area | Default | Reason / constraint |
| --- | --- | --- |
| Backend | Python 3.12, FastAPI, Pydantic v2 | Strong structured-domain support; both Google ADK and AWS Strands ecosystems; fast testability |
| Persistence | PostgreSQL locally; repository ports | Relational integrity for versions/approvals; cloud stores remain adapters |
| Migrations | Alembic | Explicit, reviewable schema changes |
| Async work | Application JobQueue/EventBus ports; local in-process adapter first | Avoid choosing cloud queues inside core |
| Web | React + TypeScript; lightweight build tool selected by Cursor | Decision-card UX; API-generated types |
| Mobile | Not selected. Responsive web is the mobile surface until a later native ADR is accepted. | Do not scaffold apps/mobile beyond the existing placeholder. |
| Contracts | JSON Schema 2020-12 + OpenAPI 3.1; generated Python/TypeScript types | Canonical boundaries and adapter conformance |
| Testing | pytest, property-based tests where valuable, frontend unit/e2e tooling selected during scaffold | Deterministic domain emphasis |
| Local tooling | Docker Compose for PostgreSQL; task runner scripts | One-command onboarding without cloud credentials |
| Telemetry | OpenTelemetry vocabulary from day one; local console/in-memory exporters initially | Provider-neutral traces and metrics |
| Packaging | Monorepo; Python and TypeScript workspaces | One backlog, shared contracts, coordinated releases |

## 3.2 Repository target

itaa/
  apps/
    api/                  FastAPI composition root and HTTP routes
    web/                  React intent/decision experience
    mobile/               placeholder only; native stack not selected
    worker/               async orchestration composition root
    supplier-simulator/   isolated demo supplier process/harness
  packages/
    domain/               entities, values, state machines, events — no I/O
    application/          use cases and ports
    contracts/            schemas, OpenAPI, generated types
    policy/               deterministic disclosure and guardrails
    ranking/              normalization and scoring
    observability/        canonical audit/telemetry vocabulary
  adapters/
    local/ google/ aws/ research/ revenuecat/ transaction_sim/
  tests/ fixtures/ contract/ evals/ e2e/ security/
  infra/ google/ aws/
  docs/ adr/ threat-model/ runbooks/ submissions/
  scripts/

## 3.3 Dependency rules

apps/adapters  ──▶ application  ──▶ domain
policy/ranking ────────────────▶ domain
contracts may generate types, but generated transport models are mapped at boundaries.

Forbidden:
domain → FastAPI / database / ADK / Strands / Bedrock / Gemini / RevenueCat
supplier simulator → buyer repository or competitor offer repository
model output → direct state transition, approval, score, or transaction call

## 3.4 Early decision gates owned by Product Owner

| Decision | Due | Default if undecided | Why it matters |
| --- | --- | --- | --- |
| Primary mobile release store/account | Aug 17 | Choose the developer account with confirmed eligibility and shortest approval path | Store setup/review can dominate G3 |
| Google Cloud project, billing, region, quotas | Aug 18 | Create isolated dev project; no production data | G1 deployment and model access |
| AWS account, region, Bedrock model and AgentCore availability | Aug 20 | Validate one eligible region and fallback runtime | G2 access/quotas |
| Public repository vs. private during build | Aug 20 | Private build; publish sanitized submission repository if required | License, secrets, competition evidence |
| Initial Pro entitlement/product naming | Sep 10 | `pro`; price not locked until paywall test | RevenueCat/store configuration |

# 4. Work-package roadmap

| WP | Window | Outcome | Depends | Gate |
| --- | --- | --- | --- | --- |
| WP-00 | Aug 15 | Project controls, account checklist, source-of-truth links | — | G0 |
| WP-01 | Aug 15 | Monorepo scaffold, local environment, CI baseline | WP-00 | G0 |
| WP-02 | Aug 15–16 | Canonical contracts and generated types | WP-01 | G0 |
| WP-03 | Aug 16 | Domain entities, value objects, state machines | WP-02 | G0 |
| WP-04 | Aug 16–17 | Policy, isolation primitives, approvals, idempotency, audit | WP-03 | G0 |
| WP-05 | Aug 17–19 | Three supplier simulators, validation, ranking, explanation facts | WP-04 | G1 |
| WP-06 | Aug 19–22 | FastAPI use cases and local end-to-end golden path | WP-05 | G1 |
| WP-07 | Aug 22–25 | Web decision experience and progress events | WP-06 | G1 |
| WP-08 | Aug 25–28 | Google ADK/Gemini/Cloud adapter and deployment | WP-06 | G1 |
| WP-09 | Aug 28–31 | G1 hardening, evals, demo, submission | WP-07/08 | G1 |
| WP-10 | Sep 1–6 | AWS Strands/Bedrock/AgentCore adapter | WP-06 | G2 |
| WP-11 | Sep 6–10 | Durability, failure recovery, counteroffer, observability | WP-10 | G2 |
| WP-12 | Sep 10–14 | G2 evidence, video, deployment, submission | WP-11 | G2 |
| WP-13 | Sep 1–12 | Responsive web mobile surface; native shell not selected; Share to ReservEdge remains later G3 (historical/internal label Share-to-ITAA) | WP-06 | G3 |
| WP-14 | Sep 12–20 | Decision/approval UX, notifications, RevenueCat, store candidate | WP-13 | G3 |
| WP-15 | Sep 20–30 | Public release, fixes, evidence, Shipaton submission | WP-14 | G3 |

## 4.1 Parallelization policy

Native mobile shell work MUST NOT overlap until a separate Product Owner-approved native ADR exists. Responsive web at 320 / 390 / 410 is the mobile surface. Google and AWS adapter work must not fork domain code. Intent-first feature work belongs to COMP-G1-06 after activation, not to this kickoff restatement of completed foundation packages.

## 4.2 Scope-cut order

Cut first: rich animations, secondary research provider, annual plan, advanced notification journeys.

Cut next: counteroffer round, long-term memory adapter, sophisticated supplier bundles.

Never cut: disclosure preview/hash binding, supplier isolation, deterministic policy/ranking, separate final approval, audit linkage, simulation labels, competition eligibility requirements.

# 5. Foundation Sprint backlog — Aug 15–17

SPRINT OUTCOME Tag `g0-foundation` only after WP-01 through WP-04 pass the Gate G0 acceptance suite. No agent framework or cloud SDK is required in this sprint.

## 5.1 WP-00 — Project controls

ITAA-001  Record source-of-truth — Create README links to approved specification, kickoff pack, ADR index, and requirements traceability.  Acceptance: A new contributor can identify normative documents and current gate.  Dependency: —

ITAA-002  Create decision records — Add ADR-0001 stack, ADR-0002 cloud-neutral boundaries, ADR-0003 simulation boundary.  Acceptance: Each records status, context, decision, consequences, and date.  Dependency: ITAA-001

ITAA-003  Create account readiness checklist — Track Google, AWS, Git hosting, mobile developer account, RevenueCat, and demo-domain readiness without storing secrets.  Acceptance: Owner/status/blocker/due date present.  Dependency: ITAA-001

## 5.2 WP-01 — Repository foundation

ITAA-010  Scaffold monorepo — Create the approved directories, Python package/workspace, TypeScript workspace placeholder, root task commands, editor settings, and license placeholder.  Acceptance: Fresh clone setup and test command documented; no provider SDK in core.  Dependency: —

ITAA-011  Local environment — Provide PostgreSQL container, example environment file with non-secret names, health check, and deterministic seed configuration.  Acceptance: One documented command starts dependencies and health check passes.  Dependency: ITAA-010

ITAA-012  CI baseline — Run format, lint, type check, unit tests, contract validation, dependency/secret scan.  Acceptance: CI config exists and passes on clean scaffold.  Dependency: ITAA-010

ITAA-013  Quality configuration — Enable strict typing, coverage reporting, warnings-as-errors for tests, and test markers.  Acceptance: Intentional failing test blocks CI.  Dependency: ITAA-012

## 5.3 WP-02 — Canonical contracts

ITAA-020  Contract conventions — Implement version/id/time/money rules and schema registry.  Acceptance: UTC, integer minor units, opaque IDs, schema versions enforced.  Dependency: ITAA-010

ITAA-021  Purchase Intent schema — Implement canonical minimized PurchaseIntent and disclosure metadata.  Acceptance: Valid fixture passes; direct identifiers/raw context fixture fails.  Dependency: ITAA-020

ITAA-022  Offer family schemas — Implement Offer and CounterOffer with multidimensional terms, evidence, validity, simulation, and signature fields.  Acceptance: Valid and invalid fixtures cover money totals, expiry, currency, parent version.  Dependency: ITAA-020

ITAA-023  Acceptance/authorization schemas — Implement Acceptance and TransactionAuthorization with hashes, approval IDs, mode and idempotency.  Acceptance: Non-SIMULATED mode is rejected by MVP profile.  Dependency: ITAA-020

ITAA-024  Generate language types — Generate or validate Python and TypeScript representations without duplicating hand-maintained semantics.  Acceptance: Drift check fails when generated output differs.  Dependency: ITAA-021/22/23

## 5.4 WP-03 — Domain and state machines

ITAA-030  Value objects — Implement Money, TimeWindow, Version, PayloadHash, opaque identifiers, AirportCode.  Acceptance: Unit/property tests cover invalid values and equality/serialization.  Dependency: ITAA-024

ITAA-031  Core aggregates — Implement Requirement, PurchaseIntent, Offer, Acceptance, AuthorizationReceipt.  Acceptance: Aggregates reject invariant violations before persistence.  Dependency: ITAA-030

ITAA-032  Purchase Intent state machine — Implement all allowed transitions and reasoned invalid-transition errors.  Acceptance: Transition matrix test is exhaustive.  Dependency: ITAA-031

ITAA-033  Offer/transaction state machines — Implement invitation-through-acceptance and simulated authorization flow.  Acceptance: Expiry, decline, rejection, duplicate and wrong-version tests pass.  Dependency: ITAA-031

ITAA-034  Domain events — Emit typed events for every accepted transition.  Acceptance: Event contains resource/version/time/actor; no raw context.  Dependency: ITAA-032/33

## 5.5 WP-04 — Policy, approvals, isolation, idempotency

ITAA-040  Disclosure profile — Allowlist parking fields and deterministically deny identity, raw text, payment, full itinerary, and free text.  Acceptance: Snapshot tests show only approved schema fields.  Dependency: ITAA-031

ITAA-041  Preview and hash binding — Serialize canonically, produce sent/withheld preview, and bind approval to hash/version/purpose/expiry/recipient count.  Acceptance: Any material change invalidates approval.  Dependency: ITAA-040

ITAA-042  Supplier scope primitive — Create supplier-specific opaque envelope/token and authorization predicate.  Acceptance: Cross-supplier read/write matrix is denied.  Dependency: ITAA-040

ITAA-043  Approval service — Implement A1–A4 typed approvals with preconditions and expiry.  Acceptance: Intent approval cannot satisfy transaction approval.  Dependency: ITAA-041

ITAA-044  Idempotency service — Bind actor/key to request hash and stored response.  Acceptance: Same request returns same result; changed request with same key conflicts.  Dependency: ITAA-031

ITAA-045  Audit append contract — Record policy and transition decisions with redaction-safe fields.  Acceptance: Every G0 transition has correlated audit evidence; raw source absent.  Dependency: ITAA-034/41/43/44

# 6. Gate G0 acceptance plan

## 6.1 Acceptance scenario

Create a confirmed JFK parking requirement for a standard vehicle and a five-day service window.

Generate a disclosure preview. Verify identity, raw source, payment data, and detailed itinerary are withheld.

Approve the exact Purchase Intent payload hash and create three distinct supplier envelopes.

Execute three deterministic supplier fixtures in isolated contexts and validate multidimensional offers.

Apply deterministic eligibility and ranking; capture score breakdown and recommendation facts.

Accept one unexpired version; create a distinct transaction approval; authorize SIMULATED action twice with the same idempotency key.

Verify one receipt, complete audit linkage, and no cross-supplier or raw-context access.

## 6.2 Required evidence

| Evidence | Pass condition |
| --- | --- |
| Repository tree | Matches approved boundaries; no provider SDK import in domain/application/policy/ranking |
| Contract report | All canonical schemas and valid/invalid fixtures pass |
| Transition matrix | All allowed/forbidden state transitions covered |
| Privacy snapshot | Purchase Intent contains only allowed fields; preview lists sent and withheld |
| Isolation matrix | Every unauthorized cross-supplier operation denied |
| Ranking vector | Known offers produce exact expected scores/tie-break |
| Approval replay | Changed hash/version/expired approval rejected |
| Idempotency run | Repeated authorization returns the same single receipt |
| Audit trace | All transitions correlated; sensitive data absent |
| CI run | Format, lint, type, unit, contract, security and coverage checks pass |

## 6.3 G0 exit criteria

All ITAA-010 through ITAA-045 acceptance criteria pass or an explicitly deferred optional ticket is approved by Codex PM.

No critical/high security or privacy finding; no unresolved architecture-boundary violation.

The local scenario is reproducible from a fresh clone using documented commands.

Cursor completion report includes changed files, decisions, commands/results, limitations, and a requirements trace.

Codex PM issues ACCEPTED; Product Owner approves the milestone.

# 7. Definition of Ready and Definition of Done

## 7.1 Definition of Ready

| A work package is ready when | Evidence |
| --- | --- |
| Objective and user/system outcome are unambiguous | One-sentence outcome |
| Normative specification sections and requirement IDs are named | Trace list |
| Inputs, outputs, modules, dependencies and non-goals are explicit | Package boundary |
| Acceptance criteria are observable and testable | Test list with pass condition |
| Required decisions/accounts are available or mocked safely | Readiness check |
| Security/privacy implications are identified | Threat/control notes |
| No unresolved dependency blocks implementation | Dependency status |

## 7.2 Definition of Done

| Done condition | Minimum evidence |
| --- | --- |
| Behavior | All package acceptance criteria pass |
| Quality | Format/lint/type/unit/contract checks pass; no flaky test knowingly introduced |
| Architecture | Dependency rules pass; no provider leakage into core |
| Privacy/security | Relevant policy/isolation/injection/replay tests pass; secrets scan clean |
| Reliability | Timeout, error, retry, idempotency and invalid-state behavior covered as applicable |
| Observability | Meaningful events/audit/metrics added without sensitive payload logging |
| Documentation | README/API/ADR/runbook updated for changed behavior |
| Traceability | Requirements/tickets map to tests and changed modules |
| Evidence | Cursor completion report with exact commands and results |
| Review | Codex PM accepts; Product Owner signs milestone when required |

## 7.3 Automatic rejection conditions

Provider SDK/model/database imports in cloud-neutral core.

An LLM directly authorizes disclosure, computes final eligibility/score, changes state, or executes a transaction.

A supplier can access another supplier’s offer, buyer profile, stable buyer identity, or raw context.

Purchase Intent dispatch or authorization can occur without a valid exact approval.

A simulated capability is presented or named as a real purchase/reservation.

Tests are removed/weakened to obtain a pass without an accepted requirement change.

New external dependency/service or destructive migration is introduced without disclosure and approval.

# 8. Cursor execution protocol

## 8.1 Package workflow

Codex PM issues one bounded Cursor Work Order containing objective, references, constraints, acceptance, tests, and response format.

Cursor first inspects the repository and returns a concise implementation plan plus any blocking ambiguity. It must not redesign locked principles.

Cursor implements only the approved scope, keeping commits small and coherent.

Cursor runs the exact quality/test suite and fixes failures attributable to its work.

Cursor submits a Completion Report. The Product Owner brings the report, commit/diff, or repository state to Codex.

Codex reviews requirements, architecture, privacy, tests, and evidence; responds ACCEPTED, ACCEPTED WITH FOLLOW-UPS, or REWORK REQUIRED.

Only accepted dependencies are assumed by subsequent packages.

## 8.2 Cursor authority limits

| Cursor may | Cursor must not |
| --- | --- |
| Choose local implementation patterns inside an assigned module | Change schemas, trust boundaries, approval semantics, ranking weights, or simulation mode without an ADR/approval |
| Add a small well-known development dependency and disclose it | Add hosted services, paid dependencies, telemetry vendors, or broad frameworks silently |
| Refactor touched code while preserving behavior/tests | Perform unrelated rewrites or delete user work |
| Create tests and fixtures needed for acceptance | Replace meaningful tests with snapshots that only assert implementation output |
| Propose an alternative with evidence | Proceed through material ambiguity by inventing product requirements |

## 8.3 Required Cursor Completion Report

WORK PACKAGE: <ID and title>
STATUS: complete | partial | blocked

OUTCOME
- What now works, in user/system terms

CHANGES
- Files/modules created or changed
- Dependencies/configuration introduced
- ADRs or schema versions affected

ACCEPTANCE EVIDENCE
- AC-1: PASS/FAIL — evidence
- AC-2: PASS/FAIL — evidence

COMMANDS RUN
- <exact command> → <result summary>

SECURITY / PRIVACY / ARCHITECTURE
- Boundary checks, sensitive-data/logging review, known risks

DECISIONS AND ASSUMPTIONS
- Explicit decisions made within authority

OPEN ITEMS
- Limitations, debt, blockers, recommended next package

TRACEABILITY
- Requirement/ticket → test(s) → files

## 8.4 Change-control triggers

Stop and request a decision when implementation would change: a canonical schema; disclosure field; approval point; supplier visibility; transaction mode; ranking eligibility/weights; retention; provider or hosted service; competition scope; external API/account; release store; budget; milestone date; Intent-first hierarchy; conversation-versus-structured-authority boundary; persistence claims; or native-mobile toolchain. DEFINITION_GATE.md is frozen.

# 9. Git, review, and evidence conventions

| Control | Convention |
| --- | --- |
| Branch | Short-lived `feat/ITAA-###-slug`, `fix/ITAA-###-slug`, or equivalent; do not mix packages |
| Commit | Imperative summary; include ticket ID; separate mechanical formatting from behavior when practical |
| Pull request/change set | Outcome, scope, acceptance checklist, test output, risks, screenshots/trace only when relevant |
| Protected files | Canonical schemas, policy profiles, ranking config, ADRs, deployment/secret config require PM review |
| Generated files | Generation command and drift check committed; never hand-edit generated output |
| Fixtures | Deterministic, labeled synthetic data; no real personal data or secrets |
| Secrets | Environment names only in examples; secret scan required; revoke immediately if exposed |
| Evidence | Store concise reports under `docs/evidence/<gate>/<work-package>/`; exclude tokens/raw personal data |
| Tags | `g0-foundation`, `g1-google-submission`, `g2-aws-submission`, `g3-mobile-release` after acceptance |

## 9.1 Review checklist used by Codex PM

Does the implementation satisfy the named acceptance criteria rather than merely compile?

Are domain decisions provider-neutral and deterministic?

Can any path disclose or act without the correct approval and payload/version binding?

Can one supplier infer or access another supplier, offer, or buyer identity?

Are money, time, expiry, version, replay, timeout, and idempotency handled?

Do tests include negative/adversarial cases and fail for the right reason?

Do logs/traces/audit events avoid raw content and direct identifiers?

Is simulation explicit at every exposed boundary?

Does the completion report match the actual diff and test evidence?

# 10. Risk, assumption, issue, and dependency register

| ID | Type | Item | P/I | Owner | Response / trigger |
| --- | --- | --- | --- | --- | --- |
| R-01 | Risk | G1/G2 cloud service/model access or quota unavailable | M/H | Owner | Validate accounts/regions by Aug 18/20; retain eligible runtime fallback |
| R-02 | Risk | Cursor creates a monolith or provider-specific domain | M/H | PM | Dependency tests; reject provider imports; package-sized prompts |
| R-03 | Risk | Agent nondeterminism masks policy/ranking defects | M/H | PM | Finish deterministic G0 before model integration; versioned evals |
| R-04 | Risk | Supplier isolation exists only in prompts | M/H | PM | Separate principals/partitions/tokens and authorization tests |
| R-05 | Risk | App-store account/review delay | H/H | Owner | Choose store/account Aug 17; submit candidate Sep 18–21 |
| R-06 | Risk | Competition rules change or are misread | M/H | PM | Revalidate official rules at gate−7d and gate−24h; retain evidence |
| R-07 | Risk | Scope expands beyond parking before G1 | H/H | Owner/PM | Backlog quarantine; apply cut order; require change decision |
| R-08 | Risk | Demo implies real reservation/payment | M/H | PM | Contract/UI/video labels; scripted truth-in-demo statement |
| R-09 | Risk | Secrets/personal data enter repo or telemetry | M/H | Cursor/CI | Synthetic fixtures, scans, log denylist, immediate revocation process |
| A-01 | Assumption | One developer plus AI implementation engine | — | Owner | Packages sized for serial acceptance; limited safe overlap |
| A-02 | Assumption | Python supported for both cloud agent adapters | — | PM | Validate current SDK/runtime versions before WP-08/WP-10 |
| D-01 | Dependency | Approved v1 specification remains normative | — | Owner | Any change gets ADR and traceability update |
| D-02 | Dependency | Developer/cloud/RevenueCat accounts controlled by owner | — | Owner | Account checklist; never place credentials in chat/repo |

## 10.1 Escalation thresholds

Escalate immediately: security/privacy violation, credential exposure, destructive data loss, or external action outside authorization.

Escalate within the work package: architectural drift, schema/trust-boundary ambiguity, new hosted dependency, account/quota blocker.

Reforecast milestone when critical-path work is >1 day late before G1, >2 days late before G2/G3, or a submission requirement lacks an owner.

Declare a scope cut before accepting lower-quality evidence or removing a non-negotiable control.

# 11. Status and milestone controls

## 11.1 Daily status template

DATE / GATE / WORK PACKAGE
Overall: GREEN | AMBER | RED
Completed: outcomes accepted since last report
In progress: current acceptance target
Next: next bounded action
Blockers: owner + needed-by date
Risks changed: ID + movement + response
Decisions needed: exact question, recommendation, deadline
Forecast: milestone date and confidence

## 11.2 Gate dashboard

| Dimension | Green | Amber | Red |
| --- | --- | --- | --- |
| Scope | Mandatory scope accepted; optional controlled | Mandatory work at risk; cut identified | Mandatory control/eligibility cannot complete |
| Schedule | ≥72h submission buffer | 24–72h buffer or critical path slip | <24h buffer with core/submission incomplete |
| Quality | All release checks pass | Known medium issue with bounded workaround | Critical/high or failed mandatory acceptance |
| Evidence | Reproducible build/demo/tests and links | One replaceable evidence gap | Deployment/demo/source/submission evidence unavailable |
| Accounts | Access/quotas/store status verified | Pending approval with fallback | Required account/service unavailable |

## 11.3 Communication rule

PROJECT DISCIPLINE Report the state of the product and evidence, not how much code Cursor generated. A smaller accepted vertical slice is progress; a large unreviewed diff is inventory.

# 12. Cursor Work Order 001 — ready to run

v1.1 note: Work Order 001 below is the historical G0 foundation order. Its “web/mobile clients” wording is superseded by §1.2.1: responsive web is the approved mobile surface; no native stack is selected.

USE NOW Give the following work order to Cursor at the repository root. It covers WP-01 only. Do not include cloud adapters, agent frameworks, UI, database models, or domain behavior yet.

ROLE
You are the implementation engineer for ITAA v1. Work only within this bounded work order.
The approved ITAA Product + Technical Specification and Engineering Kickoff Pack are normative.
If either file is present in the repository, read it as product data; do not reinterpret locked decisions.

WORK ORDER
ID: WP-01 / ITAA-010 through ITAA-013
TITLE: Cloud-neutral monorepo foundation
OBJECTIVE: Create a clean repository foundation that can host a Python backend/core,
TypeScript web/mobile clients, provider adapters, infrastructure, tests, and evidence without
introducing Google, AWS, model, database, or UI implementation into the core.

REQUIRED OUTCOMES
1. Create the repository layout from section 3.2 of the kickoff pack.
2. Configure a Python 3.12 workspace/packages and a TypeScript workspace placeholder.
3. Provide a local PostgreSQL dependency and health check, but do not create domain tables.
4. Provide root-level documented commands for setup, format, lint, type-check, test,
   contract validation placeholder, secret scan, and starting local dependencies.
5. Add CI that runs the available versions of those checks on a clean scaffold.
6. Add .env.example containing names and safe local defaults only; no real credentials.
7. Add README architecture/dependency rules and source-of-truth placeholders.
8. Add ADR directory and three ADR stubs: implementation stack, cloud-neutral boundaries,
   and simulation boundary. Record only already-approved decisions.

ARCHITECTURE CONSTRAINTS
- packages/domain and packages/application must not import FastAPI, SQLAlchemy, Google, AWS,
  model SDKs, RevenueCat, or concrete database/queue clients.
- Provider code belongs only under adapters/ or infra/.
- No Google ADK, Gemini, Strands, Bedrock, AgentCore, RevenueCat, or mobile SDK dependency yet.
- Do not implement domain entities, canonical schemas, APIs, UI, or migrations in this package.
- Use current stable tooling compatible with Python 3.12 and the selected Node runtime.
- Prefer minimal dependencies. Disclose every dependency and why it is necessary.
- Preserve any existing user files and changes. Do not run destructive git commands.

ACCEPTANCE CRITERIA
AC1: A fresh clone can follow README setup instructions without hidden local state.
AC2: One documented command starts PostgreSQL and the health check passes.
AC3: One documented root command runs formatting/lint/type/unit checks for the scaffold.
AC4: CI runs the same checks and fails on an intentional test failure.
AC5: Secret scanning is configured and .env files are ignored except .env.example.
AC6: Core dependency rules are documented and, if practical now, enforced by a test/linter.
AC7: No provider/model/mobile SDK appears in core or dependency manifests.
AC8: ADR stubs accurately record approved decisions and contain no invented product scope.

IMPLEMENTATION PROCESS
A. Inspect the current repository and report conflicts or existing user work before editing.
B. Return a concise plan mapped to AC1–AC8. If no material blocker exists, implement it.
C. Run all documented checks. Fix failures caused by this work.
D. Do not proceed into WP-02.

RESPONSE FORMAT
Return the exact Cursor Completion Report defined in section 8.3 of the kickoff pack.
Include exact commands/results, a concise repository tree, dependency list with rationale,
changed files, AC1–AC8 evidence, risks/limitations, and recommended next work order.
Do not claim completion for any acceptance criterion you did not verify.

## 12.1 PM acceptance focus for Work Order 001

The scaffold is genuinely runnable and documented, not an oversized framework dump.

No premature provider, agent, UI, schema, ORM, or domain implementation appears.

Existing files are preserved; setup does not require secrets.

Local and CI commands match; failures are visible and meaningful.

ADRs reflect locked decisions without inventing future facts.

# 13. Reusable Cursor work-order template

ROLE AND CONTEXT
WORK ORDER ID / TITLE
OBJECTIVE / USER-SYSTEM OUTCOME
NORMATIVE REFERENCES (spec sections + requirement IDs + ADRs)
IN SCOPE
OUT OF SCOPE
EXPECTED MODULES / FILE SURFACE
ARCHITECTURE, PRIVACY, SECURITY, AND SIMULATION CONSTRAINTS
DEPENDENCIES / ACCEPTED BASELINE TAG
ACCEPTANCE CRITERIA (observable, numbered)
REQUIRED TESTS / NEGATIVE CASES
IMPLEMENTATION PROCESS (inspect → plan → implement → verify)
CHANGE-CONTROL TRIGGERS
REQUIRED COMPLETION REPORT / EVIDENCE

## 13.1 Prompt sizing rule

A work order should normally fit into one coherent reviewable change: one package or closely coupled ticket cluster, an acceptance suite runnable in minutes, and a diff a reviewer can understand. Split a package when it spans two trust boundaries, introduces unrelated dependencies, or cannot be reverted independently.

# 14. Next three PM actions

| Sequence | Action | Owner | Exit |
| --- | --- | --- | --- |
| 1 | Create/select the actual ITAA repository and place the approved specification and kickoff pack under a clearly identified docs/source-of-truth location. | Product Owner | Repository path available; existing state known |
| 2 | Run Cursor Work Order 001 exactly as bounded, then return its Completion Report plus repository/diff/commit to Codex. | Product Owner + Cursor | WP-01 implementation and evidence available |
| 3 | Codex reviews WP-01, records acceptance/rework, updates risks/forecast, and issues Work Order 002 for canonical contracts. | Codex PM | WP-01 accepted; WP-02 ready |

## 14.1 Information needed from Product Owner during kickoff

Repository location or permission to create it.

Whether any code already exists and must be preserved.

Preferred Git host and whether the build repository should remain private initially.

Available Google Cloud and AWS accounts/projects, including any known region or budget restrictions.

Existing Apple/Google mobile developer account status and preferred first release platform.

Whether Cursor will run directly in the repository and can execute local containers/tests.

## 14.2 Completion definition for this kickoff

READY STATE The project is officially underway when the repository is selected, Work Order 001 is submitted to Cursor, and its completion evidence is returned for PM review. The next planning artifact should be generated from actual repository evidence—not assumptions.

# Appendix A — Requirement-to-work-package trace

| Product area | Specification IDs / principle | Primary WP |
| --- | --- | --- |
| Context and intent | FR-001, FR-003–006 | WP-06; extraction adapter later |
| Research/provenance | FR-010–011 | WP-06/08/10 |
| Disclosure and approval | FR-012–013; P1/P2/P4 | WP-04/06 |
| Supplier isolation | FR-014–015; NFR-003; P3 | WP-04/05/06 |
| Offers/counteroffers | FR-020–022; P5/P8 | WP-02/05/11 |
| Ranking/explanation | FR-023–025; P6 | WP-05 |
| Acceptance/action | FR-030–033; P4/P8 | WP-02/03/04/06 |
| Preferences | FR-040–042 | After G1 core; WP-11/13 |
| Entitlements/mobile | FR-002, FR-043 | WP-13/14/15 |
| Cloud neutrality | NFR-007; P7 | WP-01 onward; WP-08/10 conformance |
| Security/audit/reliability | NFR-004–006, 010 | WP-04/06/09/11/14 |

# Appendix B — PM acceptance record

| Field | Entry |
| --- | --- |
| Work package |  |
| Baseline commit/tag |  |
| Review date |  |
| Completion report received | Yes / No |
| Acceptance criteria | Pass / Partial / Fail |
| Architecture/privacy review | Pass / Findings attached |
| Test evidence | Pass / Missing |
| Decision | ACCEPTED / ACCEPTED WITH FOLLOW-UPS / REWORK REQUIRED |
| Follow-ups / owner / due |  |
| Accepted by | Codex PM recommendation; Product Owner milestone approval where required |

## Final execution directive

START HERE Select the repository, preserve any existing work, run Cursor Work Order 001, and return the completion evidence for review. Do not ask Cursor to build the full product in one prompt.