PRODUCT + TECHNICAL SPECIFICATION

# ReservEdge

Intent to Action Agent (ITAA) — public product name ReservEdge

You don’t search. You decide.

PRODUCT THESIS A privacy-first buyer agent that converts life-generated needs into governed purchase decisions, private supplier competition, and human-authorized action.

| DELIVERY GATE | DATE | PROOF |
| --- | --- | --- |
| Google All Things Agentic | Aug 31, 2026 | Agentic workflow |
| AWS Agents for Humans | Sep 14, 2026 | Agent platform + governance |
| RevenueCat Shipaton | Sep 30, 2026 | Market-ready mobile product |

Version 1.1  •  Intent-first change-control candidate  •  1 September 2026

Status: v1.1 candidate for Product Owner replacement approval; v1.0 remains registered until then

# Document control

| Field | Value |
| --- | --- |
| Owner | ITAA product and engineering team |
| Purpose | Single source of truth for product, architecture, implementation, testing, and three submissions |
| Scope baseline | Multi-domain architecture; airport-parking-first live implementation; three simulated supplier agents; simulated authorization; rental/entertainment fixtures until separately approved |
| Change policy | Changes require a decision-log entry when they affect privacy, trust boundaries, schemas, approval points, or delivery gates |
| Normative language | MUST = required; SHOULD = expected unless tradeoff is recorded; MAY = optional |
| Competition caveat | Deadlines are planning gates. Organizers may change rules; complete the gate-specific revalidation checklist before each submission. |
| Public product name | ReservEdge; internal namespaces remain itaa_* |
| v1.1 amendment | 1 September 2026 Intent-first candidate, revision 2. Filenames remain ITAA_*.docx. Does not replace registered v1.0 until Product Owner approval. |

## How to use this specification

Product, design, engineering, QA, and submission work use the same canonical domain model. Sections 1–6 define behavior; 7–15 define implementation; 16–19 define release and commercialization. Appendices contain schemas, acceptance tests, traceability, and decision records. Version 1.1 amends this specification to the accepted Intent-first model in DEFINITION_GATE.md (31 August 2026). Internal code namespaces remain itaa_*.

## Contents

1. Executive summary and product thesis

2. Problem, user, persona, and principles

3. Product scope, Intent-first model, and airport-parking golden path

4. Three-layer architecture and trust boundaries

5. Functional and nonfunctional requirements

6. Guardrails, privacy firewall, isolation, and approvals

7. Canonical contracts and state machines

8. Agent boundaries and provider abstraction

9. Ranking, preference learning, research, and economics

10. API and storage design

11. Security, auditability, observability, and failures

12. Web and mobile experience

13. Cloud adapters: Google and AWS

14. Mobile productization and RevenueCat

15. Test strategy and acceptance criteria

16. Repository architecture and engineering practices

17. Phased scope and delivery plan

18. Competition gates, requirements, and risks

19. Commercialization roadmap

Appendices A–D: schemas, traceability, decision log, sources

# 1. Executive summary and product thesis

ReservEdge is the public product for a personal procurement agent (internal program and namespaces remain ITAA / itaa_*). It receives an objective as an Intent, uses conversation as the primary intake, clarification, modification, and continuity surface, and keeps Plan, Booking Tasks, Requirements, disclosures, offers, approvals, authorizations, bookings, and audit records as the structured authoritative record. It researches the ordinary market, asks permission before exposing a minimized PurchaseIntent for a Booking Task, obtains private offers from independent supplier agents, ranks price and non-price terms against private buyer preferences, and requires human approval before transaction authorization. A Booking exists only after authoritative supplier or connector confirmation.

V1 PROMISE The system completes the work between “I need airport parking” and “authorize this transaction,” while keeping buyer context private and making every consequential step reviewable.

## 1.1 Product thesis

Everyday life continuously creates purchase work in email, messages, travel plans, maintenance notices, documents, and browsing. Existing shopping experiences begin after the user searches. ReservEdge begins when the buyer states an objective. Conversation may clarify that objective; it is never the authoritative decision record. Decisions must never be buried only in transcript text. User-provided context may be understood privately; disclosure and purchase require explicit authorization.

## 1.2 Success definition

| Dimension | v1 success measure |
| --- | --- |
| Usefulness | A new user completes the parking path without re-entering information already present in shared context. |
| Privacy | No supplier receives identity, full itinerary, raw shared content, or competitor offers. |
| Agency | Three suppliers independently produce valid multidimensional offers; ReservEdge explains its recommendation. |
| Control | No Purchase Intent is dispatched and no transaction is authorized without the required approval. |
| Portability | The same domain tests pass with local simulation, Google adapter, and AWS adapter. |
| Commercial readiness | NOT a current acceptance criterion. Future productization only: a public native app, Share to ReservEdge, and RevenueCat require a later ADR and work order. Current approved mobile surface is responsive web. Historical/internal label: Share-to-ITAA. |

## 1.3 Delivery strategy

Build one product through three maturity gates. Gate 1 proves the loop. Gate 2 proves deployable, observable, governed agent architecture. Gate 3 proves onboarding, mobile distribution, monetization, and early user value. Competition-only code stays inside adapters or submission packaging.

# 2. Problem, user, persona, and principles

## 2.1 Problem statement

A parking need is simple, but fulfillment is fragmented: interpret dates and terminal, compare lots, normalize fees and cancellation rules, assess shuttle reliability, and decide under time pressure. The buyer repeats the same context across suppliers and leaks more personal data than needed. Suppliers compete in opaque channels, while conventional search ranks listings rather than negotiated, preference-aware outcomes.

## 2.2 Primary persona

| Persona | Context | Jobs | Pain | Success |
| --- | --- | --- | --- | --- |
| Busy household manager | Coordinates travel and recurring household purchases across apps | Turn a need into a safe, good-value decision; preserve control | Context switching, fine print, distrust, repeated forms | One explainable decision card and a deliberate approval |
| Secondary: value-conscious traveler | Optimizes total trip cost without risking the flight | Compare total parking value, not headline price | Fees, shuttle uncertainty, cancellation terms | Reliable parking at acceptable total cost |

## 2.3 Jobs to be done

When a need appears in another app, let me Share to ReservEdge without copying and reformatting it. (Future G3 UX; historical/internal label Share-to-ITAA. Not a current implementation requirement.)

When options are complex, normalize them into terms I care about and show why one wins.

When suppliers compete, keep my identity and private preferences out of the negotiation.

When money or disclosure is involved, let me inspect and approve exactly what will happen.

After I choose, learn only the preference supported by that choice and let me correct it.

## 2.4 Non-negotiable principles

| ID | Principle | Normative interpretation |
| --- | --- | --- |
| P1 | Buyer data belongs to the buyer agent | Raw context and the preference graph remain inside the buyer trust domain. |
| P2 | Minimum disclosure | Send only fields necessary for a supplier to formulate this offer. |
| P3 | Supplier isolation | A supplier cannot see competitor identity, participation, price, terms, or ranking. |
| P4 | Autonomy until consequence | Automate interpretation, research, normalization, and ranking; stop for disclosure and transaction approval. |
| P5 | Multidimensional value | Price is one attribute among cancellation, distance, shuttle, coverage, reliability, and validity. |
| P6 | Evidence over assertion | Preferences, market facts, and recommendations carry evidence, confidence, timestamps, and provenance. |
| P7 | Cloud-neutral core | Domain rules are deterministic and provider-independent; Google and AWS are adapters. |
| P8 | Simulation honesty | MVP supplier competition and transaction authorization are clearly labeled simulations unless backed by a real integration. |

# 3. Product scope, Intent-first model, and airport-parking golden path

## 3.1 v1 use case and domain scope

The architecture is multi-domain. Domain selection sits beneath the Intent; it is not a mandatory front door. The current real implementation remains airport-parking-first: the user needs parking near JFK for a known trip. Shared context may include flight dates, terminal, vehicle class, and a note such as “need parking.” ReservEdge extracts candidate requirements, confirms uncertain or sensitive fields, researches public market references, and prepares a disclosure preview. After A2 approval, three isolated supplier agents return offers under distinct, realistic business guardrails. Rental and entertainment remain explicitly simulated or design-fixture capabilities until separately approved. Hotel, flight, and other domains are architecture and roadmap scope, not claims of current production capability. Do not invent a lowest-common-denominator universal booking schema; use a canonical orchestration contract with domain-specific extensions.

## 3.2 Golden path

| # | Stage | Expected behavior |
| --- | --- | --- |
| 1 | Receive | User states an objective in conversation or uses an optional domain shortcut; Share to ReservEdge remains future G3 UX (historical/internal label Share-to-ITAA). |
| 2 | Extract | ReservEdge proposes Booking Tasks and airport-parking requirement fields with evidence/confidence; preferences stay private. |
| 3 | Clarify | Only blocking ambiguity is asked; the user confirms the requirement summary. |
| 4 | Research | Market adapter retrieves ordinary public options, timestamps sources, and establishes a comparison baseline. |
| 5 | Preview disclosure | Privacy firewall produces a redacted Purchase Intent and explains withheld fields. |
| 6 | Authorize intent | User explicitly approves dispatch; approval is bound to the exact payload hash and expiry. |
| 7 | Solicit privately | Intent Exchange creates three isolated invitations; suppliers never share a room, prompt, or data store. |
| 8 | Generate offers | Each supplier applies inventory, price floor, discount, capacity, bundle, and validity guardrails. |
| 9 | Validate and rank | ReservEdge schema-validates, policy-checks, and ranks offers using buyer weights. Internal scoreMicros is not shown to the buyer. |
| 10 | Recommend | Decision card shows qualitative fit (Strong/Good/Fair), alternatives, tradeoffs, evidence, and a confidence/coverage note. No numerical buyer-facing score. |
| 11 | Approve offer | User chooses an offer and confirms material terms. |
| 12 | Authorize transaction | A4 authorizes a simulated attempt and terminates at authorized_simulated; no payment, inventory hold, supplier contact, or Booking. |
| 13 | Learn carefully | The choice becomes preference evidence, not an unquestioned permanent rule. |

## 3.3 Demonstration suppliers

| Supplier | Strategy | Example guardrails | Differentiation |
| --- | --- | --- | --- |
| ParkDirect | Low price / uncovered | floor $17/day; occupancy surge; 10% max discount | Cheapest; 24-hour cancellation; 20-minute shuttle |
| SkyShield | Premium / covered | floor $28/day; covered capacity; bundle cap | Covered parking; 8-minute shuttle; flexible cancellation |
| TerminalFlex | Convenience / flexible | floor $24/day; loyalty bundle; validity 20 min | Fast shuttle; EV add-on; cancel until entry |

## 3.4 Explicit MVP boundary

TRUTH IN DEMO Supplier agents are simulated or participating demo agents. “Transaction authorization” creates a signed simulation receipt and audit record; it does not charge a card, reserve inventory, or represent a supplier contract.

## 3.5 Intent-first product hierarchy (v1.1)

Public parent term: Intent. Internal parent may be OrchestrationIntent or ObjectiveIntent. Existing itaa_* namespaces remain unchanged unless a later migration is approved. The hierarchy is:

Intent → Conversation + Plan → Booking Tasks → Requirements / PurchaseIntents → Offers / Recommendations → Selection → Authorization → confirmed Booking → Cost Ledger

A Booking exists only after authoritative supplier or connector confirmation. A4 authorizes ReservEdge to attempt the exact named transaction; A4 is not a Booking. Never send the parent Intent, conversation, whole Plan, sibling tasks, competitor offers, preference history, or a stable buyer identifier to a supplier.

Conversation is the primary intake, clarification, modification, and continuity surface. Conversation is not the authoritative decision record. Plan, Booking Tasks, Requirements, disclosures, offers, approvals, authorizations, bookings, and audit records remain structured and authoritative.

# 4. Three-layer architecture and trust boundaries

## 4.1 Logical architecture

INPUTS                    LAYER 1 — ITAA (buyer trust domain)
Share / text / URL  ──▶  ingest → extract → preferences → research → rank
                                   │  exact disclosure preview
+----------------------------------┼----------------------------------+
                                   ▼ explicit approval
                       LAYER 2 — INTENT EXCHANGE
                       validate → minimize → route → isolate
                          │            │            │
                          ▼            ▼            ▼
                       Supplier A   Supplier B   Supplier C
                    LAYER 3 — AGENTIC OFFER & ACTION
                       offer → validate → recommend → approve
                                   ▼
                       simulated transaction authorization

## 4.2 Layer responsibilities

| Layer | Owns | Must not own |
| --- | --- | --- |
| 1 — ITAA | Raw context, requirement draft, buyer preference graph, research evidence, ranking, approval UX | Supplier pricing policy; competitor leakage; autonomous payment |
| 2 — Intent Exchange | Canonical intent validation, disclosure policy, routing, supplier-specific envelopes, correlation, deadlines | Raw buyer context; ranking weights; shared supplier workspace |
| 3 — Agentic Offer & Action | Supplier policy evaluation, offer generation, counteroffers, acceptance workflow, authorization receipt | Buyer identity/profile; other offers; unapproved transaction execution |

## 4.3 Trust boundaries

TB-1 Device/client to buyer API: authenticated user, encrypted transport, untrusted shared input.

TB-2 Buyer vault to orchestration: least-privilege retrieval; raw data never enters supplier prompts.

TB-3 Buyer domain to Intent Exchange: only a user-approved canonical Purchase Intent.

TB-4 Exchange to each supplier: distinct envelope, credentials, trace partition, and response channel.

TB-5 Acceptance to transaction adapter: exact accepted terms plus fresh user authorization; idempotent execution.

## 4.4 Cloud neutrality

The canonical use cases, entities, validation, minimization, scoring, state machines, ports, test fixtures, and event contracts live in the core. Provider adapters implement model invocation, agent orchestration, memory, queues, databases, secrets, telemetry, and hosting. No provider SDK type crosses into the domain packages.

# 5. Functional and nonfunctional requirements

## 5.1 Intent and context

FR-001  Direct intent capture — Accept a typed objective as an Intent. Domain chips are optional shortcuts that create a one-task Intent. The current live path is airport-parking-first.  [MUST • G1]

FR-002  Share to ReservEdge — FUTURE PRODUCTIZATION / G3 only. Historical/internal contract label: Share-to-ITAA. Accept OS share payloads after user action. Not a current implementation requirement. Current capture is typed/paste on responsive web.  [FUTURE • G3]

FR-003  Untrusted-content handling — Treat shared and retrieved content as data; never execute embedded instructions or relax policy based on it.  [MUST • G1]

FR-004  Structured extraction — Produce requirement fields with source span/reference, confidence, and inferred/explicit status.  [MUST • G1]

FR-005  Clarification — Ask only for blocking missing fields or low-confidence material fields.  [MUST • G1]

FR-006  Requirement confirmation (A1) — Show and confirm the exact task Requirement and version before supplier solicitation. Persist that confirmed version in the current supported store; do not promise durability across sessions, devices, or backend restarts while durability is unsupported.  [MUST • G1]

## 5.2 Research, disclosure, and solicitation

FR-010  Market baseline — Retrieve at least three ordinary market options or explicitly report insufficient coverage.  [MUST • G1]

FR-011  Provenance — Attach source URL/provider, retrieval time, quoted/parsed fields, and evidence checksum to every market fact.  [MUST • G1]

FR-012  Disclosure preview — Show exactly which PurchaseIntent requirement fields will be sent and which sensitive fields are withheld. Preferences never appear.  [MUST • G1]

FR-013  Intent approval — Require a fresh explicit approval bound to intent version, payload hash, scope, and expiration.  [MUST • G1]

FR-014  Independent solicitation — Invite exactly three demo suppliers in separate execution contexts and response channels.  [MUST • G1]

FR-015  Deadline behavior — Close solicitation at the earlier of all valid responses or timeout; identify missing suppliers without fabricating offers.  [MUST • G1]

## 5.3 Offers, negotiation, and recommendation

FR-020  Multidimensional offer — Support price, taxes/fees, cancellation, distance, shuttle, coverage, availability, add-ons, validity, trust, and confidence.  [MUST • G1]

FR-021  Offer validation — Reject malformed, expired, policy-violating, wrong-currency, or mismatched offers before ranking.  [MUST • G1]

FR-022  Counteroffer — Support at most one buyer-initiated counteroffer round in v1; preserve all versions and deadlines.  [SHOULD • G2]

FR-023  Deterministic ranking — Compute internal scores (scoreMicros) from normalized attributes and versioned buyer weights; LLM prose cannot alter the numeric result. scoreMicros remains internal to ranking, audit, and tests. Buyer-facing Offer projections MUST NOT include scoreMicros or any numerical fit score; they show qualitative fit Strong / Good / Fair.  [MUST • G1]

FR-024  Explainability — Show top drivers, tradeoffs, disqualifications, data gaps, and source recency.  [MUST • G1]

FR-025  User override — Allow selection of any eligible offer and record the stated reason optionally.  [MUST • G1]

## 5.4 Acceptance and action

FR-030  Offer acceptance (A3) — Bind acceptance to one unexpired, non-superseded offer version and current material terms. Expired or superseded offers cannot be selected or authorized without requote and fresh review. Offer validity, inventory hold, authorization, and confirmation are separate concepts; validUntil never implies inventoryHeldUntil.  [MUST • G1]

FR-031  Transaction approval (A4) — Require a distinct final approval authorizing ReservEdge to attempt the exact supplier, amount, currency, offer/version, terms hash, and validity. A2 cannot satisfy A4. A4 is not a Booking and does not populate confirmed_booking.  [MUST • G1]

FR-032  Simulated authorization — Produce an idempotent, signed simulation receipt labeled SIMULATED. Simulation sequence: a4_required → authorized_simulated (terminal). Simulation never claims inventory, payment, supplier contact, or a Booking, and never enters authorized_live, booking_pending, confirmed_booking, or booking_failed.  [MUST • G1]

FR-033  Real adapter safety — Disable real transaction adapters by default and require deployment-time allowlist, sandbox tests, and UI disclosure.  [MUST • POST-V1]

## 5.5 Preferences and lifecycle

FR-040  Preference evidence — Store value, scope, evidence type/reference, confidence, observed time, expiry/decay, and user confirmation. Preferences and preference history remain private. They may influence local filtering and deterministic ranking. They never enter aggregator queries, A2 envelopes, supplier payloads, or later/separate A2 approvals. If a supplier cannot quote without a constraint, that constraint MUST become an explicit task Requirement confirmed at A1.  [MUST • G1]

FR-041  Preference controls — Allow inspect, correct, confirm, disable, and delete preferences.  [MUST • G3]

FR-042  Retention control — Allow user deletion of intent history and raw shared artifacts, subject to disclosed audit/legal constraints.  [MUST • G3]

FR-043  Entitlements — Gate premium features through server-verified RevenueCat entitlement state, never client claims alone.  [MUST • G3]

## 5.6 Nonfunctional requirements

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-001 | Availability | 99.5% monthly for beta API; graceful read-only status during provider outage |
| NFR-002 | Latency | P95 <2s for non-agent API; first progress event <3s; full demo result <90s |
| NFR-003 | Isolation | Zero cross-supplier reads in automated authorization tests |
| NFR-004 | Privacy | No raw source content or direct identifier in supplier payload/logs |
| NFR-005 | Reliability | Idempotent create/accept/authorize; safe retry; no duplicate receipt |
| NFR-006 | Audit | 100% of disclosure, approval, offer version, ranking, and authorization transitions auditable |
| NFR-007 | Portability | ≥95% of domain and contract tests identical across local/Google/AWS |
| NFR-008 | Accessibility | WCAG 2.2 AA web; mobile screen-reader labels, dynamic text, and non-color status cues |
| NFR-009 | Cost | Per completed demo intent budget measured and alertable; provider/model use tagged |
| NFR-010 | Security | No critical/high open findings at release; secrets absent from clients/repository |

## 5.7 Intent-first contract additions (v1.1)

FR-050  Intent parent — Represent the buyer objective as an Intent that owns Conversation, Plan, Booking Tasks, and Cost Ledger. PurchaseIntent remains the minimized supplier-facing contract of a Booking Task, not the whole objective.  [MUST • G1]

FR-051  Live booking sequence — Live/future path is a4_required → authorized_live → booking_pending → confirmed_booking | booking_failed. Only authoritative supplier or connector confirmation creates a Booking or writes ledger confirmed_booking.  [MUST • POST-V1 live adapters; model now]

FR-052  Cost Ledger — Provide an Intent-level deterministic Cost Ledger covering confirmed booking; authorized simulation; authorized live; booking pending; selected/not authorized; estimated; expired/excluded; taxes/fees; authoritative deposits/holds; payable now/later. No LLM arithmetic. Mixed currencies remain separate unless the rate, source, and timestamp are evidenced. Simulation never writes confirmed_booking, payable-now, or deposits/holds.  [MUST • G1]

FR-053  Persistence honesty — Current backend durability is unsupported. Browser session storage is cache, not authoritative persistence. Production copy MUST NOT promise continuity across sessions, devices, or backend restarts. Responsive web is the approved mobile surface. No native-mobile framework or implementation is selected in this change.  [MUST • G1]

# 6. Guardrails, privacy firewall, isolation, and approvals

## 6.1 Buyer guardrails

| Guardrail | Default | Enforcement |
| --- | --- | --- |
| Disclosure | Airport, time window, vehicle class, service requirements only | Policy engine allowlist + denylist + payload diff |
| Identity | Pseudonymous buyer token; no name/email/phone | Exchange-issued opaque subject |
| Budget | Hard maximum is never disclosed unless user opts in; offers above limit ineligible | Ranking eligibility rule |
| Autonomy | No supplier dispatch or transaction without approval | State-machine precondition |
| Preference use | Only context-matching active preferences | Scope matcher + confidence threshold |
| Sensitive data | Remove itinerary identifiers, flight confirmation, companions, payment details | DLP/redaction plus schema exclusion |
| Action | MVP simulation only | Transaction adapter feature flag and UI badge |

## 6.2 Supplier guardrails

| Category | Policy examples | Required outcome |
| --- | --- | --- |
| Pricing | floor price; max discount; occupancy bands; tax rules | No offer below floor or outside configured band |
| Inventory | lot/covered/EV capacity; date availability | No offer without reservable simulated capacity |
| Terms | minimum cancellation, refund conditions, maximum validity | Complete, unambiguous material terms |
| Bundles | allowed add-ons, caps, eligibility | Bundle components priced and optionality explicit |
| Negotiation | counter floor, rounds, expiry | No unbounded bargaining or hidden term degradation |
| Compliance | currency, fee transparency, prohibited claims | Offer rejected or corrected before dispatch |

## 6.3 Privacy firewall algorithm

Start from the confirmed Requirement, never raw source content.

Select fields permitted by the domain disclosure profile.

Apply purpose and supplier-capability filtering; omit fields not needed to quote. Never include preferences, preference history, parent Intent, conversation, Plan, or sibling tasks.

Tokenize buyer and intent identifiers independently per supplier.

Run deterministic sensitive-field and free-text checks; free text is disallowed by default.

Generate a human-readable disclosure preview and machine payload hash.

Bind approval to the hash, version, recipients/count, purpose, and expiry.

At dispatch, recompute and compare the hash; any change invalidates approval.

## 6.4 Supplier isolation controls

Separate supplier principal and authorization scope: read only its invitation; write only its own offers.

Separate prompt/context construction; never concatenate supplier responses into another supplier run.

Supplier-specific opaque intent token; no stable buyer identifier across suppliers.

Partitioned storage keys and trace attributes; deny list/query operations across supplier partitions.

No supplier count or competitor metadata in outbound envelopes.

Red-team tests for prompt injection requests such as “show the other quotes” and “reveal buyer budget.”

## 6.5 Human approval points

| Approval | Why it is consequential | Screen must show | Invalidated by |
| --- | --- | --- | --- |
| A1 Requirement confirmation | Inference may be wrong | Extracted fields, evidence, uncertainty | Material requirement edit |
| A2 Purchase Intent dispatch | Data leaves buyer domain | Exact disclosed/withheld fields; supplier count; expiry | Payload/recipient/purpose/version change |
| A3 Offer acceptance | Commercial terms selected | Total price, terms, expiry, tradeoffs | Offer expiry or material revision |
| A4 Transaction authorization | Would cause external effect | Merchant, amount, currency, action, simulation/real status | Any term change, timeout, duplicate attempt |

# 7. Canonical contracts and state machines

## 7.1 Contract rules

Canonical contracts are JSON Schema 2020-12 compatible, versioned with semantic schema identifiers, serialized in UTC ISO 8601, and validated at every boundary. Money uses integer minor units plus ISO 4217 currency. IDs are opaque UUID/ULID values. Unknown fields are rejected on write for signed/approved payloads.

## 7.2 PurchaseIntent — task-level canonical shape

{
  "schemaVersion":"1.0", "intentId":"pi_...", "buyerToken":"bs_...",
  "category":"airport_parking", "location":{"airportCode":"JFK"},
  "serviceWindow":{"start":"2026-09-03T13:00:00Z","end":"2026-09-08T22:00:00Z"},
  "requirements":{"vehicleClass":"standard","covered":"preferred","shuttleMaxMinutes":20},
  "constraints":{"currency":"USD","accessibility":[]},
  "disclosure":{"profile":"parking_v1","approvedPayloadHash":"sha256:..."},
  "solicitation":{"responseDeadline":"...","counteroffersAllowed":true},
  "createdAt":"...", "expiresAt":"..."
}

## 7.3 Offer — canonical shape

Aggregator rates, public market references, and direct private/curated supplier quotes normalize through one Offer boundary. Curated or private status does not automatically determine recommendation. Buyer-facing offers carry authoritative source/class, price/terms, version, provenance/evidence, completeness, and validity. Optional inventoryHeldUntil is present only when authoritative and is omitted in simulation.

{
  "schemaVersion":"1.0", "offerId":"of_...", "intentId":"pi_...",
  "supplierToken":"sp_...", "version":1, "status":"submitted",
  "price":{"subtotalMinor":11900,"feesMinor":1800,"taxMinor":1100,
           "totalMinor":13800,"currency":"USD"},
  "service":{"lotType":"covered","shuttleMinutes":8,"distanceMiles":1.8,
             "availability":"confirmed_simulated","addOns":["ev_charging"]},
  "terms":{"cancellation":"free_until_24h","refund":"original_method"},
  "validFrom":"...", "validUntil":"...",
  "evidence":[{"type":"supplier_policy","ref":"policy:skyshield:v3"}],
  "simulation":true, "signature":"..."
}

## 7.4 CounterOffer, Acceptance, Transaction Authorization

CounterOffer { counterOfferId, intentId, parentOfferId, proposedChanges[],
  initiatedBy, rationaleCode?, createdAt, expiresAt, status, signature }

Acceptance { acceptanceId, intentId, offerId, offerVersion, acceptedTermsHash,
  buyerApprovalId, createdAt, expiresAt, status }

TransactionAuthorization { authorizationId, acceptanceId, action:"reserve_parking",
  amountMinor, currency, supplierToken, mode:"SIMULATED", idempotencyKey,
  userApprovalId, authorizedAt, expiresAt, receiptSignature }

## 7.5 Core entities

| Entity | Key relationships | Ownership / retention |
| --- | --- | --- |
| Ingestion | creates RequirementDraft; references Artifact | Buyer domain; raw artifact short-lived by default |
| Requirement | versions into PurchaseIntent | Buyer domain; user-editable |
| PreferenceEvidence | supports PreferenceAssertion | Buyer domain; deletable/decaying |
| ResearchFact | belongs to ResearchRun; cites Source | Buyer domain; time-bounded cache |
| PurchaseIntent | approved DisclosureSnapshot; invitations | Exchange receives minimized copy |
| SupplierInvitation | one supplier + one intent envelope | Exchange partitioned by supplier |
| Offer | supplier + intent; versions and evidence | Supplier partition; buyer receives normalized copy |
| RankingRun | offer set + weights + algorithm version | Buyer domain; immutable audit input |
| Approval | actor + payload hash + scope + expiry | Append-only audit store |
| AuthorizationReceipt | acceptance + idempotency result | Append-only; SIMULATED in MVP |

## 7.6 State machines

PurchaseIntent
DRAFT → CONFIRMED → DISCLOSURE_PREVIEWED → APPROVED → DISPATCHED
      ↘ CANCELLED     APPROVED → EXPIRED     DISPATCHED → CLOSED

Offer
INVITED → DRAFT → SUBMITTED → VALIDATED → ELIGIBLE → RECOMMENDED
                    ↘ REJECTED    ↘ EXPIRED     ↘ ACCEPTED / DECLINED
SUBMITTED ↔ COUNTERED  (one round in v1)

Transaction
NOT_REQUESTED → ACCEPTANCE_PENDING → APPROVAL_REQUIRED → AUTHORIZED_SIMULATED
                                      ↘ DECLINED / EXPIRED / FAILED

Every transition requires: current-state check, actor authorization, invariant validation, idempotency key where applicable, timestamp, reason/event, and audit append. Invalid transitions return 409 with the current state and permitted actions.

## 7.7 Intent, Booking Task, and Cost Ledger (v1.1)

Intent states include draft, clarifying, planning, deleted (pre-A2), attention, in_progress, offers_ready, partially_authorized_simulated, partially_authorized_live, partially_booked, completed_simulated, completed, paused, cancelled, and failed. Booking Task states include proposed, missing_details, a1_review, a1_blocked, public_research, a2_required, researching, supplier_timeout, no_offer, offers_ready, offers_expiring, offers_expired, superseded, a3_review, a3_ineligible, a4_required, a4_failed, authorized_simulated, authorized_live, booking_pending, confirmed_booking, booking_failed, paused, cancelled, failed, and offline_readonly. Material change on task T invalidates only T’s affected A2/offers/A3/A4.

Simulation: a4_required → authorized_simulated
Live/future: a4_required → authorized_live → booking_pending → confirmed_booking | booking_failed

Validity (valid / expiring / expired / superseded), inventory (not_held / subject_to_availability / held_until), and transaction result are separate axes. Simulation inventory is always not_held. Never infer a hold from validUntil.

# 8. Agent boundaries and provider abstraction

## 8.1 Agents and deterministic services

| Component | Responsibility | Allowed inputs | Forbidden behavior |
| --- | --- | --- | --- |
| Intent Interpreter | Extract candidate requirements and uncertainty | User-shared artifact, domain extraction schema | Supplier contact; policy changes |
| Clarification Planner | Select smallest set of blocking questions | Requirement draft, confidence thresholds | Request optional sensitive data |
| Market Research Agent | Plan searches and synthesize cited options | Minimized search query, trusted tools | Invent uncited price/availability |
| Buyer Decision Agent | Explain deterministic rank and tradeoffs | Validated offers, score breakdown, preferences | Change score or eligibility |
| Supplier Agent | Generate one compliant offer | Supplier policy, simulated inventory, minimized intent | Access buyer profile or competitor data |
| Action Agent | Prepare/execute authorized adapter call | Accepted terms, approval, idempotency key | Change amount/merchant/action |
| Policy Engine (deterministic) | Disclosure, eligibility, transition, limit checks | Typed domain objects | Delegate hard authorization to model |
| Ranking Engine (deterministic) | Normalize and score offers | Validated attributes, weights, algorithm version | Use hidden model judgment |

## 8.2 Ports and adapters

Core ports
ModelPort.generateStructured()       ResearchPort.search/fetch()
SupplierPort.solicit/counter()        TransactionPort.authorize()
PreferenceRepository                 IntentRepository / OfferRepository
EventBus.publish/subscribe            AuditSink.append()
Clock / IdGenerator / CryptoSigner    EntitlementPort.getCustomerAccess()

Adapters
local-sim | google-adk-gemini | aws-strands-bedrock-agentcore
postgres | firestore | dynamodb | web-search-provider | revenuecat | push

## 8.3 Tool/provider policy

All tools have typed request/response contracts, timeouts, bounded retries, cancellation, cost tags, and provenance metadata.

Tool results are untrusted data and are schema-validated before entering agent context.

Provider capability differences are normalized by the adapter; the core requests capabilities, not model names.

A provider adapter exposes health, model/version, region, token/cost, safety outcome, and trace identifiers.

Fallback may change provider only before a consequential approval; after approval, payload semantics and hashes cannot change.

# 9. Ranking, preference learning, research, and economics

## 9.1 Preference model

PreferenceAssertion {
  key:"parking.covered_preference", value:"prefer", context:{category:"airport_parking"},
  evidence:[{type:"explicit_confirmation",ref:"approval_...",observedAt:"..."}],
  confidence:0.92, status:"active", validFrom:"...", reviewAfter:"...",
  decay:{halfLifeDays:180}, userConfirmed:true, provenance:"buyer_interaction"
}

Inference rules: explicit statements outrank observed choices; recent repeated choices outrank a single choice; context mismatch blocks application; confidence below 0.60 is explanation-only; below 0.40 is ignored. A single override does not erase an explicit preference. Users can pin or delete an assertion.

## 9.2 Market research and provenance

Research plan states the question, required attributes, source classes, freshness thresholds, and stop condition.

Every fact retains source URL/provider, retrieved timestamp, parsing method, raw evidence reference/checksum, confidence, and expiration.

Prices are normalized to the same duration, taxes/fees, currency, and inclusion assumptions.

Supplier-agent offers are not represented as public market facts. Normal market options and private offers remain visibly distinct.

If availability cannot be verified, display “not verified,” reduce coverage confidence, and do not convert it to “available.” Never infer an inventory hold from offer validity. Do not display simulated reservations, holds, payments, or supplier contact.

## 9.3 Offer normalization and ranking

First apply hard eligibility: correct window/location/currency, price completeness, non-expired, policy compliance, and required service attributes. Then normalize eligible attributes to [0,1]. Lower-is-better metrics are inverted. Unknown values use an explicit missing-data penalty, never an optimistic default.

score = 0.35 price_value
      + 0.20 reliability_trust
      + 0.15 cancellation_flexibility
      + 0.12 shuttle_convenience
      + 0.08 distance_value
      + 0.06 coverage_fit
      + 0.04 add_on_fit
      - missing_data_penalty - policy_risk_penalty

Weights are defaults for airport parking and are versioned. Contextual preferences may shift weights within configured bounds; the resulting weights and reasons are stored. Tie-breakers: higher evidence coverage, then longer validity, then lower total price, then stable offer ID. Internal scoreMicros remains the ranking unit. Buyer-facing surfaces show qualitative fit and factual reasons, never a numerical fit score.

## 9.4 Supplier economics

| Control | Purpose | Example |
| --- | --- | --- |
| Price floor | Protect margin | $17/day equivalent after discounts |
| Demand factor | Reflect simulated occupancy | 1.00 off-peak; 1.20 high occupancy |
| Acquisition budget | Cap incentive cost | Max $18 incentive per new buyer |
| Bundle economics | Keep add-on contribution positive | EV charge $12; covered upgrade $7/day |
| Validity | Limit exposure to price/capacity movement | 15–30 minutes |
| Counter policy | Bound negotiation | One round; total not below floor; no worse cancellation |

# 10. API and storage design

## 10.1 API conventions

REST/JSON externally; internal events for long-running work. OAuth/OIDC bearer authentication. `Idempotency-Key` required on create, accept, and authorize. `If-Match`/entity version protects material updates. Errors use RFC 9457 problem details. Long-running jobs expose status plus server-sent events or push notifications.

| Method + path | Purpose | Key response / rule |
| --- | --- | --- |
| POST /v1/ingestions | Create typed/share ingestion | 202 + ingestionId; content quarantined |
| GET /v1/ingestions/{id} | Progress and extraction | status, requirementDraft, evidence |
| POST /v1/intents | Create confirmed intent | 201 + intent version |
| GET /v1/intents/{id} | Intent, timeline, permitted actions | buyer-authorized view |
| POST /v1/intents/{id}/disclosure-preview | Build minimized payload | preview + payload hash |
| POST /v1/intents/{id}/approvals | Approve exact disclosure | approval receipt; step-up if required |
| POST /v1/intents/{id}/solicitations | Dispatch approved intent | 202 + solicitationId |
| GET /v1/intents/{id}/offers | Eligible/invalid offers | supplier-blinded buyer view |
| POST /v1/offers/{id}/counteroffers | One bounded counter | 202 + counterOfferId |
| POST /v1/offers/{id}/acceptances | Accept versioned offer | 201 + acceptance |
| POST /v1/acceptances/{id}/authorizations | Authorize simulated action | 201 receipt; idempotent |
| GET/PUT /v1/preferences | Inspect/correct preference graph | versioned changes |
| DELETE /v1/preferences/{id} | Delete assertion | 204 + audit tombstone |
| GET /v1/research-runs/{id} | Facts and provenance | sources, freshness, gaps |
| GET /v1/audit-events | User-visible audit history | redacted, paginated |
| GET /v1/entitlements | Server-verified product access | RevenueCat-derived state |

## 10.2 Internal supplier endpoints

| Endpoint | Auth scope | Rule |
| --- | --- | --- |
| POST /internal/v1/supplier-invitations/{token}/offers | supplier:{id}:offer.write | Token is one intent, one supplier, short-lived |
| POST /internal/v1/supplier-invitations/{token}/counteroffers | supplier:{id}:counter.write | One round; parent version required |
| GET /internal/v1/supplier-invitations/{token} | supplier:{id}:intent.read | Returns minimized envelope only |

## 10.3 Storage model

| Store / collection | Key / partition | Notes |
| --- | --- | --- |
| buyers | buyer_id | Identity and consent metadata; encrypted |
| artifacts | buyer_id/artifact_id | Object store; malware scan; short retention |
| requirements | buyer_id/requirement_id/version | Immutable versions; latest pointer |
| preferences | buyer_id/preference_id | Evidence edges, confidence, user controls |
| purchase_intents | buyer_id/intent_id | Canonical buyer copy and state |
| exchange_intents | exchange_intent_id | Minimized payload only; no direct identity |
| supplier_invitations | supplier_id/invitation_id | Partition prevents cross-supplier listing |
| offers | supplier_id/offer_id/version | Signed supplier source plus buyer-normalized projection |
| research_facts | research_run_id/fact_id | Source metadata and freshness |
| approvals | buyer_id/approval_id | Append-only, payload hash and expiry |
| audit_events | tenant/day/event_id | WORM-capable sink; redacted fields |
| idempotency | actor/key | Request hash + response + TTL |
| entitlement_cache | buyer_id | Short TTL; webhook-updated |

## 10.4 Data lifecycle

Current backend durability is unsupported. In-memory API state and browser session storage are caches, not the system of record. Restart yields unknown_resource. Do not promise resume across sessions, devices, or backend restarts. Proposed future defaults when durable repositories exist: raw shared artifacts 30 days (or immediate deletion after extraction); normalized requirements and decisions until user deletion; research cache by source freshness, typically 15 minutes for prices and 30 days for static terms; exchange payloads/offers 90 days for beta audit; security audit events 365 days; idempotency keys 24 hours. Final policy must be documented in-app before production.

# 11. Security, auditability, observability, and failure handling

## 11.1 Security controls

Threat model covers prompt injection, tool-result poisoning, data exfiltration, cross-supplier authorization, forged offers, replay, confused deputy, approval spoofing, insecure mobile storage, and webhook forgery.

Encrypt transport and storage; use managed KMS; store secrets only in provider secret managers; rotate signing keys and maintain key IDs on receipts.

Use OIDC for users, workload identity for services, supplier-scoped credentials, and deny-by-default authorization.

Verify supplier offer signatures and RevenueCat webhook signatures; enforce timestamp and replay windows.

Sanitize/scan uploads; fetch URLs through an egress-controlled retriever with SSRF protection.

Use step-up authentication for real purchases or configured thresholds; MVP simulation still requires explicit approval.

Do not log raw artifacts, access tokens, payment details, direct identifiers, model prompts containing private context, or full supplier policy.

## 11.2 Audit event contract

AuditEvent { eventId, occurredAt, actor:{type,id}, action, resource:{type,id,version},
  decision:{result,policyId,reasonCodes[]}, payloadHash?, approvalId?, traceId,
  provider?, simulation, redactionProfile, previousEventHash?, signature? }

Audit events are append-only and correlated to user-visible timelines. Approval records preserve the exact reviewed payload hash. An optional hash chain improves tamper evidence. Administrative access is separately logged and periodically reviewed.

## 11.3 Observability

| Signal | Measures | Release indicators |
| --- | --- | --- |
| Product funnel | ingest→confirm→dispatch→offers→accept→authorize | completion, drop-off, time-to-decision |
| Agent quality | schema pass, tool success, grounded fact rate, clarification rate | per adapter/model/version |
| Offer market | response rate, validity, eligibility, savings vs baseline | supplier and intent cohort |
| Privacy/governance | redaction count, policy deny, approval mismatch, isolation deny | zero leakage SLO |
| Reliability | latency, errors, queue lag, retry, timeout, idempotency hit | SLO burn alerts |
| Economics | tokens, model/tool/provider cost, revenue entitlement, conversion | cost per completed intent |

## 11.4 Failure handling

| Failure | System behavior | User experience |
| --- | --- | --- |
| Extraction low confidence | Preserve draft; ask one focused question | “Confirm entry date” with source highlight |
| Research provider unavailable | Use second adapter/cached evidence if fresh; reduce coverage | Show partial market coverage and retry option |
| One supplier times out | Close with two offers after deadline; no fabricated third | Identify non-response without naming competitors to suppliers |
| All suppliers fail | Keep market options; no recommendation from private offers | Explain failure and allow retry |
| Offer expires during review | Mark ineligible; refresh/resolve | No stale acceptance button |
| Approval hash mismatch | Reject transition; regenerate preview | Ask user to review changed payload |
| Duplicate authorize | Return first receipt by idempotency key | No duplicate action |
| Cloud/model outage | Pause safely in the current session; do not claim durable resume while durability is unsupported | Progress and status; no lost approval |
| RevenueCat unavailable | Use short server cache; fail closed for new premium access after grace | Clear access status; core safety unaffected |

# 12. Web and mobile experience

## 12.1 Experience model

ReservEdge is an Intent inbox and governed decision system. Conversation is the primary intake, clarification, modification, and continuity surface. Conversation is not the authoritative decision record. The primary objects remain requirement cards, disclosure previews, offer comparisons, decision cards, approvals, receipts, Cost Ledger, and an audit timeline. Decisions must never be buried only in transcript text.

## 12.2 Core screens

| Screen | Primary content | Primary action |
| --- | --- | --- |
| Onboarding | Value, privacy promise, notification and entitlement choices | Create profile; choose defaults |
| Intent Inbox | Status: needs confirmation / researching / offers ready / completed | Open decision |
| Share Confirmation | Shared source preview; extracted need; safe processing note | Share to ReservEdge (future G3; historical/internal label Share-to-ITAA) |
| Requirement Review | Structured fields with evidence/confidence | Confirm or edit |
| Disclosure Preview | Sent vs withheld fields; purpose; recipients; expiry | Approve Purchase Intent |
| Research Progress | Sources, freshness, tasks, supplier responses without private cross-details | Wait/cancel |
| Decision Card | Recommendation, score drivers, total cost, terms, alternatives | Choose offer |
| Final Approval | Exact supplier, amount, terms, SIMULATED badge | Authorize |
| Receipt | Authorization ID, terms hash, audit timeline | Done/export |
| Preferences & Privacy | Assertions, evidence, confidence, data controls | Correct/delete |
| Paywall | Clear Pro benefit and price; restore purchases | Subscribe/restore |

## 12.3 Mobile surface and Share to ReservEdge

Responsive web at 1440, 1280, 410, 390, and 320 CSS pixels is the approved mobile surface. apps/mobile remains a placeholder. No native-mobile framework is selected. Share to ReservEdge (historical/internal label Share-to-ITAA), store packaging, and RevenueCat remain FUTURE PRODUCTIZATION with no current implementation authority. They are not current acceptance criteria. A later Product Owner-approved ADR and work order are required before native implementation.

Share extension accepts text, URL, and supported image/file references; shows an immediate compact confirmation.

The extension performs no heavy model work; it securely hands off to the app/backend and returns quickly.

The user sees exactly what was shared and can remove attachments or cancel.

Deep link opens the created intent. Push notifications only announce meaningful state changes such as “decision ready” or “offer expiring.”

iOS Keychain / Android Keystore protects tokens; no long-lived secrets in the extension.

# 13. Cloud adapters: Google and AWS

## 13.1 Google ADK / Gemini / Google Cloud adapter

| Capability | Adapter implementation | Core remains |
| --- | --- | --- |
| Agent orchestration | Google ADK agents/workflows with structured outputs and tool wrappers | Use-case orchestration contract and state machine |
| Model | Gemini model selected by config; JSON-schema response validation | Domain schemas and deterministic policy |
| Runtime | Cloud Run or approved Google agent runtime; async tasks via managed queue/event service | Job/checkpoint abstraction |
| Data | Firestore/Cloud SQL + Cloud Storage as appropriate | Repositories and retention policy |
| Secrets/identity | Secret Manager, workload identity, IAM | Least-privilege capability requirements |
| Observability | Cloud Logging/Trace/Monitoring + OpenTelemetry correlation | Canonical metrics and audit contract |

## 13.2 AWS Strands / Bedrock / AgentCore adapter

| Capability | Adapter implementation | Core remains |
| --- | --- | --- |
| Agent orchestration | Strands Agents graphs/tools; checkpoints for long-running work | Use-case orchestration contract and state machine |
| Model | Amazon Bedrock model via structured tool/result validation | Domain schemas and deterministic policy |
| Runtime | Amazon Bedrock AgentCore Runtime where eligible; Lambda/ECS alternative | Runtime port and deployment profile |
| Memory | AgentCore memory adapter for allowed summaries; buyer preference store remains canonical | Preference evidence rules |
| Data | DynamoDB/Aurora + S3 depending access pattern | Repositories and retention policy |
| Security | IAM roles, KMS, Secrets Manager, Bedrock Guardrails as defense in depth | Authorization and privacy firewall |
| Observability | CloudWatch/X-Ray/AgentCore observability + OpenTelemetry | Canonical metrics and audit contract |

## 13.3 Adapter conformance

Each adapter must pass the same golden-path fixtures, JSON contract tests, privacy snapshots, deterministic ranking vectors, approval replay tests, and supplier-isolation authorization suite. Provider-specific enhancements are optional capabilities declared at startup and cannot change required domain semantics.

## 13.4 Deployment profiles

local-demo: in-memory/postgres + simulated suppliers + simulated transaction
google-gate: core + Google orchestration/model/runtime adapters
aws-gate: core + Strands/Bedrock/AgentCore adapters
production-mobile: chosen backend profile + RevenueCat + push + store builds

# 14. Mobile productization and RevenueCat

## 14.1 Product packaging

| Tier | v1 concept | Entitlement |
| --- | --- | --- |
| Free | Typed Intent capture on responsive web, limited active/completed intents, market research, basic recommendation. Share to ReservEdge is future G3. | `free` default |
| ReservEdge Pro (historical/internal offering label: ITAA Pro) | Higher/unlimited fair-use intents, preference memory, private supplier competition, monitoring/advanced comparison | `pro` via RevenueCat offering |

Initial price is an experiment, not a locked requirement. A candidate is $7.99/month with an annual option, subject to store economics, user interviews, and willingness-to-pay tests. The app must clearly describe that supplier competition is simulated in v1.

## 14.2 RevenueCat integration

Configure products in App Store Connect/Google Play and map them to a RevenueCat `pro` entitlement.

Client SDK fetches offerings and initiates purchase/restore; backend verifies entitlement via RevenueCat API and signed webhooks.

Use RevenueCat customer ID mapped to an opaque ITAA buyer ID, not email.

Implement purchase, cancel/expire, billing issue, grace period, restore, webhook replay, and account transfer policy.

Judges receive a free trial or promo mechanism consistent with competition requirements.

Track paywall view, purchase start, purchase success, restore, entitlement activation, and premium-feature use without sensitive intent content.

## 14.3 Store readiness

Privacy policy, terms, support URL, data-safety/privacy labels, account deletion path, and age/region eligibility reviewed.

Public first release occurs inside the Shipaton window; submit to review early enough for rejection/rework.

Store metadata includes 1024×1024 icon and required screenshots; demo video shows the app on-device.

Crash-free sessions, accessibility, deep links, notification permissions, purchase restoration, and offline/read-only behavior tested.

# 15. Test strategy and acceptance criteria

## 15.1 Test pyramid and evaluation

| Layer | Coverage | Gate |
| --- | --- | --- |
| Unit | Schemas, money, normalization, ranking, policy, state transitions, minimization | Every commit |
| Contract | Ports/adapters, API, events, supplier envelopes, RevenueCat webhooks | Every PR / adapter build |
| Integration | DB, queues, provider tools/models, supplier agents, entitlement | Daily and release |
| Scenario/e2e | Golden path, ambiguity, timeout, expiry, counteroffer, denial, duplicate | Each delivery gate |
| Agent evaluation | Extraction accuracy, grounded facts, tool choice, clarification minimality, explanation fidelity | Versioned eval set |
| Security/privacy | AuthZ matrix, isolation, prompt injection, leakage scans, replay, SSRF | G1 baseline; expanded G2/G3 |
| UX/accessibility | Task completion, screen reader, dynamic type, error recovery, paywall/restore | G3 |

## 15.2 Golden-path acceptance criteria

| ID | Acceptance criterion |
| --- | --- |
| AC-001 | Given a shared parking request with dates and JFK, the system produces a structured draft with evidence/confidence and asks no redundant question. |
| AC-002 | The disclosure preview excludes name, email, full flight details, companions, payment data, and raw shared text. |
| AC-003 | No solicitation begins until a valid A2 approval exists for the exact payload hash. |
| AC-004 | Three suppliers execute independently; each receives only its own envelope and cannot query competitor offers. |
| AC-005 | Each supplier returns a schema-valid, policy-compliant, multidimensional, time-limited offer or an explicit decline. |
| AC-006 | Ranking is reproducible from stored inputs; explanation top drivers match score contributions. |
| AC-007 | The user may choose a non-recommended eligible offer; the system records but does not overgeneralize the choice. |
| AC-008 | Final authorization requires A4 and produces one signed SIMULATED receipt under retries. |
| AC-009 | The complete audit timeline links ingestion, versions, approvals, offers, ranking, acceptance, and receipt. |
| AC-010 | The same scenario passes on local, Google, and AWS adapter profiles with contract-equivalent results. |

## 15.3 Quality thresholds

| Metric | Threshold before gate |
| --- | --- |
| Structured extraction | ≥95% required-field accuracy on curated parking set; 100% schema valid |
| Disclosure leakage | 0 direct identifiers/raw text across test and red-team corpus |
| Ranking | 100% deterministic vector agreement; 100% explanation-score consistency |
| Supplier isolation | 0 unauthorized reads/writes in matrix and adversarial tests |
| Idempotency | 0 duplicate receipts in 1,000 retry/replay runs |
| Grounding | 100% displayed market prices/terms linked to provenance or marked unverified |
| Reliability | ≥95% end-to-end success across 50 controlled runs excluding injected provider outage |
| Accessibility | No critical WCAG/mobile accessibility defects |
| Mobile quality | Responsive-web quality for current work. Native crash-free/purchase-restore matrix is future productization only. |

# 16. Repository architecture and engineering practices

itaa/
  apps/ web/ mobile/ api/ worker/ supplier-simulator/
  packages/
    domain/          entities, value objects, state machines, events
    application/     use cases, ports, orchestration-independent services
    contracts/       JSON Schemas, generated types, API/event specs
    policy/          disclosure, buyer/supplier guardrails, authorization
    ranking/         normalization, scoring, explanation facts
    observability/   telemetry vocabulary and audit events
    ui-kit/          shared design tokens/components
  adapters/
    local/ google-adk-gemini/ aws-strands-bedrock-agentcore/
    research/ storage/ revenuecat/ notifications/ transaction-sim/
  infra/ google/ aws/ shared/
  tests/ fixtures/ contract/ evals/ e2e/ security/
  docs/ adr/ threat-model/ runbooks/ submissions/
  tools/ seed-demo/ validate-contracts/ redact-check/

## 16.1 Engineering rules

Monorepo with provider-neutral packages and generated contract types for backend/mobile/web.

Trunk-based development or short-lived branches; required tests, schema compatibility, secret scan, and lint before merge.

Feature flags for counteroffers, live research, mobile paywall, and any non-simulated adapter.

Infrastructure as code; separate dev/demo/production accounts/projects; no shared production credentials.

ADRs for trust-boundary, schema, provider, ranking, and monetization changes.

Demo seeds are deterministic and clearly labeled; no secret “winning supplier” prompt.

# 17. Phased scope and delivery plan

## 17.1 Scope by phase

| Phase | In scope | Explicitly out of scope |
| --- | --- | --- |
| v1 / G1 | Parking intent, manual/shareable context, market baseline, privacy preview, 3 simulated suppliers, multidimensional ranking, approvals, simulated authorization | Real payment/reservation; supplier onboarding; anonymous demand; general commerce |
| G2 hardening | AWS adapter, durable workflows, memory adapter, policy depth, telemetry, failure recovery, counteroffer | Open supplier marketplace; unattended consequential action |
| G3 productization | FUTURE PRODUCTIZATION only — not current acceptance: native app, Share to ReservEdge, RevenueCat, public store. Requires later ADR/work order. Current mobile = responsive web. | Broad passive inbox surveillance; advertising marketplace |
| Phase 2 | Opt-in anonymous aggregated demand, real participating suppliers, limited real reservation adapter, supplier economics | Selling personal profiles or revealing buyer identity by default |

## 17.2 Delivery plan: Aug 15–Sep 30, 2026

| Dates | Objective | Exit criteria |
| --- | --- | --- |
| Aug 15–17 | Foundation | Repo, contracts, domain model, state machines, threat model, seeded suppliers, CI |
| Aug 18–21 | Buyer loop | Ingest/extract/confirm, market adapter, preference baseline, disclosure preview |
| Aug 22–25 | Competition loop | Exchange isolation, three supplier agents, offer validation/ranking, approvals, simulated receipt |
| Aug 26–28 | Google adapter + UX | ADK/Gemini adapter, Google deployment, end-to-end web demo, telemetry |
| Aug 29–31 | Google submission | Freeze, evals, security sweep, video, README, links, rule revalidation, submit |
| Sep 1–5 | AWS adapter | Strands/Bedrock/AgentCore profile, durable orchestration, policy/identity mapping |
| Sep 6–9 | Hardening | Failure recovery, counteroffer, audit, observability, load/cost and isolation tests |
| Sep 10–12 | AWS story | Architecture evidence, polished demo, deployment docs, reproducibility |
| Sep 13–14 | AWS submission | Freeze, final test, video ≤ competition limit, submit before deadline |
| Sep 1–10 (parallel track) | Mobile skeleton | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority: native/cross-platform app, Share to ReservEdge, deep links. Current mobile = responsive web. apps/mobile remains a placeholder. |
| Sep 11–17 | Mobile + monetization | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority: RevenueCat sandbox, store assets, native notifications. |
| Sep 18–21 | Store candidate | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority. Privacy/terms/support, beta, purchase/restore, app review submission; buffer for rejection |
| Sep 22–26 | Public release + learning | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority. Release, onboarding fixes, consented analytics, early user feedback, pricing copy |
| Sep 27–29 | Shipaton package | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority. On-device 2-minute demo, listing, icon/screenshot, judge access, growth evidence |
| Sep 30 | RevenueCat submission | HISTORICAL / FUTURE PRODUCTIZATION — no current implementation authority. Rule revalidation, final production check, submit before 11:45 PM PDT |

## 17.3 Critical path and cut order

Critical path: contracts → core state/policy → golden path → Google adapter → AWS adapter → mobile share/decision UX → RevenueCat/store review. If schedule slips, cut in this order: optional counteroffer; advanced memory; secondary research provider; rich notifications; annual plan. Never cut disclosure preview, supplier isolation, approval gates, simulation labeling, audit linkage, or store eligibility requirements.

# 18. Competition gates, requirements, and risks

## 18.1 Gate matrix

| Gate | What ReservEdge must demonstrate | Submission readiness |
| --- | --- | --- |
| Google — Aug 31 | Complete agentic loop using Google ADK/Gemini/Google Cloud adapter; meaningful tool use; deployed/reproducible demo | Rules rechecked; eligible services visible; public demo/video/source/docs as required; credentials removed |
| AWS — Sep 14 | Non-trivial Strands agents, Bedrock/AgentCore adapter, durable work, memory/governance, HITL, observability | Deadline/timezone rechecked; ≤5-minute video if rule remains; architecture/deployment evidence; test credentials |
| RevenueCat — Sep 30 | FUTURE PRODUCTIZATION / historical Shipaton row only — not current acceptance and does not authorize native work. Current mobile = responsive web. | Public listing; ≤2-minute on-device video; 1024 icon; required screenshot; free trial/promo; purchase/restore works |

## 18.2 Competition-specific risks

| Risk | Probability / impact | Mitigation / trigger |
| --- | --- | --- |
| Rules change or inaccessible details | M / H | Owner rechecks official overview/rules/FAQ 7 days and 24 hours before submission; capture dated evidence |
| Google integration appears superficial | M / H | Run visible orchestration/tool flow; include adapter tests and cloud deployment evidence |
| AWS implementation duplicates core | M / H | Keep Strands/AgentCore strictly behind ports; demonstrate conformance suite |
| Provider service access/region issue | M / H | Validate accounts/models/quotas by Aug 18; maintain eligible fallback deployment profile |
| Demo mistaken for real commerce | M / H | Persistent SIMULATED labels, scripted narration, README scope table |
| App store rejection/review delay | H / H | Submit Sep 18–21; preflight privacy, purchases, account deletion, metadata; maintain buffer |
| RevenueCat purchase fails for judges | M / H | Test clean accounts, restore, sandbox-to-production config, promo/trial |
| Insufficient growth window | H / M | Launch early, instrument consented funnel, recruit focused beta cohort; optimize activation not vanity reach |
| Privacy claim contradicted by telemetry | M / H | Telemetry schema denylist, automated scans, log sampling, red-team |

## 18.3 Revalidation checklist

Confirm exact close time and timezone on official page.

Confirm eligibility, team size, geography, account and new-work rules.

Confirm mandatory technologies and how use must be demonstrated.

Confirm repository/public access and license requirements.

Confirm video duration, hosting, visibility, music/trademark restrictions, and judging window.

Confirm store, RevenueCat, icon, screenshot, trial/promo, and first-public-release requirements.

Record each check with date, official URL, screenshot/PDF, owner, and pass/fail.

# 19. Commercialization roadmap

## 19.1 Business model

| Stage | Buyer economics | Supplier economics | Trust rule |
| --- | --- | --- | --- |
| v1 | Free + Pro subscription experiment | None; simulated suppliers | No hidden commission; simulation disclosed |
| Pilot | Subscription or transaction-free buyer access | Fixed lead/acquisition fee for completed qualified action | Recommendation score excludes fee |
| Marketplace | Low/free buyer fee | Success fee, supplier SaaS, optional sponsored eligibility—not rank | Commercial relationships disclosed; ranking firewall |
| Scale | Household procurement membership | Transaction network, premium supplier tooling/API | Buyer profile never sold; consented purpose limitation |

## 19.2 Phase 2: anonymous aggregated demand

Phase 2 may allow buyers to opt into cohort formation so suppliers can respond to aggregate, non-identifying demand—for example, “27 travelers need JFK parking during a defined window.” This can improve price discovery and supplier economics without revealing individual buyer profiles. It is a separate consent purpose and must not be inferred from v1 participation.

| Requirement | Phase 2 direction |
| --- | --- |
| Consent | Explicit, revocable, separate from individual solicitation |
| Threshold | Minimum cohort size and anti-singling rules before release |
| Privacy | No raw context, stable buyer token, rare attribute combination, or exact itinerary |
| Economics | Suppliers bid on cohort terms; allocation rules disclosed |
| Fairness | No sensitive-attribute pricing or exclusion; monitor disparate outcomes |
| Security | Aggregation service isolated from supplier identity plane; privacy budget/threshold review |
| Buyer control | Preview aggregate fields and expected benefit; opt out without product penalty |

## 19.3 Roadmap

| Horizon | Outcome |
| --- | --- |
| 0–6 weeks | Ship three gates; validate completion, privacy comprehension, willingness to share, and Pro interest |
| 2–3 months | Real parking supplier pilot; sandbox-to-production reservation adapter; support/refund process |
| 3–6 months | Add a second low-risk service category; supplier portal/API; verified trust data |
| 6–12 months | Opt-in anonymous demand pilots, supplier network economics, regional expansion, independent security/privacy review |

## 19.4 Commercial success metrics

Activation: first intent reaches a decision card within the first session/day.

Value: median time saved, user-rated decision quality, and savings/term improvement versus public baseline.

Trust: disclosure approval rate, privacy comprehension, correction/deletion use, and complaint rate.

Marketplace: supplier response, eligible-offer coverage, offer improvement, fulfillment success, refund/dispute rate.

Revenue: paywall conversion, trial-to-paid, retention, revenue per active buyer, and cost per completed intent.

# Appendix A — Complete schema field requirements

| Contract | Required fields | Key invariants |
| --- | --- | --- |
| PurchaseIntent | schemaVersion, intentId, buyerToken, category, location, serviceWindow, requirements, constraints, disclosure, solicitation, createdAt, expiresAt | Minimized; no direct identifier; approved hash matches serialized payload; expiry after response deadline |
| Offer | schemaVersion, offerId, intentId, supplierToken, version, status, price, service, terms, validFrom/Until, evidence, simulation, signature | Total equals components; same currency; policy compliant; unexpired; correct supplier invitation |
| CounterOffer | counterOfferId, intentId, parentOfferId, proposedChanges, initiatedBy, createdAt, expiresAt, status, signature | Allowed fields only; one round in v1; cannot worsen undisclosed terms |
| Acceptance | acceptanceId, intentId, offerId/version, acceptedTermsHash, buyerApprovalId, createdAt, expiresAt, status | Offer eligible and current; exact terms hash; approval actor owns intent |
| TransactionAuthorization | authorizationId, acceptanceId, action, amount/currency, supplierToken, mode, idempotencyKey, userApprovalId, authorizedAt/expiresAt, receiptSignature | Fresh separate approval; amount/merchant/action exact; SIMULATED in MVP; one receipt per key |

# Appendix B — Requirement traceability

| Outcome | Requirements | Primary tests |
| --- | --- | --- |
| Private intent dispatch | FR-012–015, NFR-004 | Disclosure snapshots, hash binding, supplier auth matrix |
| Independent competition | FR-014–015, FR-020–022, NFR-003 | Three-agent e2e, no-cross-read red team, timeout/decline |
| Explainable decision | FR-010–011, FR-023–025 | Provenance coverage, ranking vectors, explanation consistency |
| Controlled action | FR-030–033, NFR-005–006 | Approval transitions, expiry, idempotency/replay, simulated receipt |
| Responsible learning | FR-040–042 | Context mismatch, confidence/decay, correction/deletion |
| Commercial mobile product | FR-002, FR-043, NFR-008–010 | Current: accessibility on responsive web. Share extension, purchase/restore, store checklist = future productization only. |

# Appendix C — Decision log

| ID | Decision | Rationale | Consequence | Status |
| --- | --- | --- | --- | --- |
| ADR-001 | Freeze ideation; execute one narrow proof | A broad personal procurement vision needs a credible wedge. | Airport parking is the v1 live golden path (parking-first implementation). Other domains are architecture/roadmap or simulated fixtures, not current production capability. | Accepted |
| ADR-002 | Buyer agent owns buyer data | Supplier competition does not justify sharing the buyer profile. | Raw context and preference evidence never leave Layer 1. | Accepted |
| ADR-003 | Minimum disclosure with explicit preview | Consent must be specific and reviewable. | Purchase Intent is schema-minimized and approval is hash-bound. | Accepted |
| ADR-004 | Supplier offers are isolated | Competition requires information asymmetry and prevents price anchoring/collusion. | Separate principals, partitions, prompts, tokens, traces, and channels. | Accepted |
| ADR-005 | Multidimensional offers | Lowest price alone does not represent buyer value. | Terms, convenience, reliability, coverage, add-ons, validity, and trust are first-class. | Accepted |
| ADR-006 | Buyer and supplier guardrails | Both sides need enforceable boundaries. | Deterministic policy gates sit outside model reasoning. | Accepted |
| ADR-007 | Autonomy until consequence | Background work is valuable; disclosure and money require human control. | Separate A2 intent and A4 transaction approvals. | Accepted |
| ADR-008 | Simulate suppliers and transaction in MVP | Real integrations would endanger schedule and imply unsupported commerce. | Three realistic supplier agents and signed SIMULATED authorization receipt. | Accepted |
| ADR-009 | Cloud-neutral core with adapters | Three gates should compound, not create code forks. | Google and AWS implementations conform to ports/contracts. | Accepted |
| ADR-010 | Share to ReservEdge is future G3 UX (historical/internal label Share-to-ITAA) | OS share is deliberate, privacy-compatible, and avoids privileged platform access. | Share to ReservEdge / native share extension is future G3 productization only, not a current requirement. Historical/internal label: Share-to-ITAA. | Accepted |
| ADR-011 | RevenueCat is commercialization, not a disposable hack | A product must test willingness to pay and public distribution. | Pro entitlement, store release, onboarding, and growth instrumentation. | Accepted |
| ADR-012 | Anonymous aggregate demand deferred | Potential value is high but privacy and market design require separate consent and controls. | Phase 2 only, thresholded and opt-in. | Accepted |
| ADR-013 | Deterministic ranking; generated explanation | Recommendation must be reproducible and auditable. | Models may narrate stored score facts but cannot alter eligibility/score. | Accepted |
| ADR-014 | Intent inbox over chat-first UI | The product should surface decisions, not require continuous conversation. | Structured cards and timelines are primary; chat only clarifies. | Accepted |
| ADR-015 | Intent-first orchestration | Accepted DEFINITION_GATE.md freeze, 31 August 2026. | Parent is Intent; conversation vs structured authority; parking-first multi-domain; Cost Ledger; A4 is not Booking. See repository ADR-0006. | Candidate |

# Appendix D — Official sources and assumptions

The following sources support the competition-planning section. Requirements can change; the dated revalidation checklist is authoritative at submission time.

| Source | URL | Use / caveat |
| --- | --- | --- |
| Google All Things Agentic Hackathon — Devpost overview | https://allthingsagentichackathon.devpost.com/ | Deadline and eligibility supplied/confirmed in project context; official page was not reliably readable during this specification build. Revalidate all details. |
| RevenueCat Shipaton 2026 — Overview | https://revenuecat-shipaton-2026.devpost.com/ | Brand-new eligible mobile app, first public release in window, RevenueCat-powered purchase, submission assets and judging focus. |
| RevenueCat Shipaton 2026 — Rules | https://revenuecat-shipaton-2026.devpost.com/rules | Dates; page indicated full official rules were still being finalized when checked. |
| RevenueCat Shipaton 2026 — Dates | https://revenuecat-shipaton-2026.devpost.com/details/dates | Submission close shown as September 30, 2026 at 11:45 PM PDT. |
| AWS Agents for Humans — official Devpost page | Competition link to be captured in submission evidence folder | Deadline September 14, 2026 at 5:00 PM PDT and Strands-focused requirements were established in prior project research; revalidate exact URL and rules before build freeze. |

## Final implementation directive

BUILD RULE No competition-specific feature is built unless it is mandatory for eligibility or improves the real product. Privacy, isolation, approval, simulation honesty, and the cloud-neutral domain model are never traded for demo speed.